Reliability Growth Planning Under Performance Based Logistics

By

Timothy C. Smith

A MASTER OF ENGINEERING REPORT

Submitted to the College of Engineering at

Texas Tech University in

Partial Fulfillment of

The Requirements for the

Degree of

MASTER OF ENGINEERING

Approved

______________________________________

Dr. J. Smith

______________________________________

Dr. A. Ertas

______________________________________

Dr. T. Maxwell

______________________________________

Dr. M. Tanik

October 18, 2003

ACKNOWLEDGEMENTS

I would like to express by thanks to Dr. A. Ertas and the entire Texas Tech staff for putting together a program that has permitted me the opportunity to gain a much broader view of the engineering disciplines.

I would like to thank my family and friends for their support and encouragement during the sometimes difficult period of program work.  They helped me find the correct mix between work, studies, and play that have kept me going.

I would like to thank my classmates and particularly my working group co-members.  The mutual support, sharing, and above all, laughter, kept us all going during times of heavy work schedule, travel, and difficult group projects.

I would also like to thank my soul-mate Charlene for her unconditional love and patience.  She was always there for me keeping me focused and unfocused when I needed it.

Above all, I express the sincerest thanks to my parents, Bill and Mona Smith, for their immense support and encouragement.  They helped me find my way again after years of wandering.  This work is dedicated to them.

TABLE OF CONTENTS

CHAPTER I                                                                                                                                                                                  INTRODUCTION	1

CHAPTER II                                                                                                                                                                                  BACKGROUND	3

2.1	Three Level Maintenance Concept	4

2.1.1	Organizational Maintenance Level	4

2.1.2 	Intermediate Maintenance Level	8

2.1.3 	Depot Maintenance Level	9

2.2 	Two Level Maintenance Concept	10

2.2.1 	Advantages of Two-Level Maintenance Concept	10

2.3	Two-Level Concept with PBL	13

2.4	User’s Motivation for PBL	14

2.5	Repair Contract Comparison	15

CHAPTER IIi                                                                                                                                                                                  PBL RELIABILITY PLANNING & COST ESTIMATING PROCESS	19

3.1 	Understand Requirements	21

3.1.1 	Period of Performance	22

3.1.2 	Projected Operational Time	22

3.1.3 	Surge Definition	24

3.1.4 	Contract Reliability Requirements	25

3.1.5 	Understand Reliability Metric Computational Method	31

3.1.6 	Understand the Source of the Metric Data	38

3.2 	Modeling and Analysis	39

3.2.1	PBL Contract Example Case - Radar X System	39

3.2.2	System Maintenance Structure and LRU Field Failure Data	41

3.2.3	Reliability Baseline	42

3.2.4	Field Data Information and Growth Trend History	43

3.2.5	SRU Repair Data	44

3.3	Scope Improvements	47

3.3.1	PBL Reliability Growth Activities	47

3.3.2	Reliability Improvement Through Design Changes	48

3.3.3	Critical Item Refurbishment	48

3.3.4	Pro-active Replacement of Marginal Reliability Items prior to Field Failure	49

3.3.5	Wear-out Item Identification	49

3.3.6	Pareto Primary Field Failure Modes	51

3.3.7	Effectiveness Factor	52

3.3.8	Effects of Wear-Out and Wear-Out Mitigation	53

3.3.9	System Maturity	56

3.3.10	Infant Mortality Failures	56

3.4	Plan Refurbishment	58

3.5	Project Improvements	60

3.5.1	Improvement Planning	60

3.5.2	Identify Improvement Incorporation Discipline	62

3.5.3	Configuration Consideration during Improvement Incorporation	63

3.5.4	Incorporation Schedule and Reliability Growth Projection	64

3.5.5	Radar X Example: Incorporation Planning	64

3.6	Forecast Effort	70

3.6.1	Repair Cost Estimation	71

3.6.2	PBL Reliability Improvement Cost Estimation	78

3.7	Sustain Effort	79

3.7.1	FRACAS	80

3.7.2	Obsolescence Mitigation	81

3.7.2.1	PBL Obsolescence Mitigation Program	83

3.7.2.2	Parts Obsolescence Program Considerations	84

3.7.3	Field Support	85

CHAPTER IV                                                                                                                                                                                  SUMMARY & CONCLUSION	87

DISCLAIMER

The opinions expressed in this report are strictly those of the author and are not necessarily those of Raytheon, Texas Tech University, nor any U.S. Government agency.

ABSTRACT

Product support contracts that involve greater involvement and responsibility of the supplier in long-term field reliability performance are becoming more common.  One form of these contract types that require the supplier to assume a much greater share of the field logistics responsibilities is the Performance Based Logistics (PBL).  Under the PBL contract, the supplier is commonly asked to structure his reliability and support programs around a defined field availability and/or reliability goal.  In some cases, the supplier is required to improve the products field reliability during the course of the contracts period of performance while the product is in field use.

This paper describes a process for planning and estimating the cost of a reliability program under a Performance Based Logistic (PBL) contract.  The process is structured around a repairable system concept of fail-replace-repair-use cycles. The process was developed with the intent to minimize the performance and cost risks involved in the planning and future execution of the long-term PBL support contract.

The process uses a structured methodology utilizing past field performance information as a basis for predicting future reliability performance.  The methodology makes use of the predictive results as a basis for estimating the level of effort required to satisfy the PBL contract’s reliability and availability goals.

LIST OF FIGURES

Figure 1: Three Level Maintenance Concept Repair Flow	5

Figure 2: Two Level Maintenance Concept Repair Flow	11

Figure 3: Two Level Maintenance Concept with PBL Support Repair Flow	13

Figure 4: PBL Planning and Cost Estimation Methodology	20

Figure 5: Understand Requirements Process Step Elements	21

Figure 6: Difference in Perception of MTBUR/MTBMA	29

Figure 7: PBL Depot System Return Categorization	31

Figure 8: Plot Comparing Fleet and Returned Unit MTBUR Data	37

Figure 9:  Modeling and Analysis Process Step Elements	39

Figure 10: Scope Improvements Process Step Elements	47

Figure 11: Reliability "Bathtub Curve"	54

Figure 12: Plan Refurbishment Process Elements	58

Figure 13: Project Improvement Process Elements	60

Figure 14: Forecast Effort Process Step Elements	70

Figure 15: Repair Cost Estimation Model	72

Figure 16: Sustain PBL Effort Process Elements	79

Figure 17: Closed Loop FRACAS Process	81

Figure 18: Microcircuit Life Cycle Expectancy	82

Figure 19:  Life Cycles for Major Weapons Systems	83

LIST OF TABLES

Table 1: Repair Contract Comparison	16

Table 2: Example Period of Performance Phase Definition and Responsibilities	22

Table 3: Conversion Factor Usage Example	24

Table 4: System Total Operating Time and Depot Repair Returns Example	34

Table 5: Example Fleet Usage	40

Table 6: Radar System X LRU List and Field Failure Information	42

Table 7: Radar X SRU Repair History	46

Table 8: Categories of Life-Limited Parts, Materials, and Components	50

Table 9: Failure Mode Pareto Chart Example	51

Table 10: Scope Improvement Process Results, Radar X SRUs	65

Table 11: Project Improvements, Radar X Example	67

Table 12: SRU Improvement Projection, Year 1-5, Radar X Example	68

Table 13: SRU Improvement Projection, Year 6-10, Radar X Example	69

Table 14: Radar X System Field Returns Projection	75

Table 15: Radar X Total LRU Field Returns	76

Table 16: Radar X System Total SRU Repair Summary	77

# CHAPTER I                                                                                                                                                                                  INTRODUCTION

A supplier’s contracted responsibility in support of a fielded product, after initial production, varies over product line ranging from little to no involvement to full logistics responsibility.  Contracting agencies, particularly military, have in the past, retained complete logistical control of aircraft and avionics systems utilizing vast support infrastructures based on maintenance concepts designed around full military (organic) repair responsibility.  The civilian supplier was involved in this maintenance structure only to the degree defined in a specific maintenance contract, usually limited in scope and short-lived.

In recent years, a movement for the contractor/user to relinquish the responsibility for full logistics support of a product throughout its product life has been seen.  Increasingly, a supplier is requested to provide contracted long-term commitment to all facets of the support tasks that were in the past assumed by the military support systems. The contractor’s motivation toward this transferring of responsibility is the reduction in overall support costs by a combination of reduced organic infrastructure costs and a reduction of costly, short-lived, repair contract administrations.  In simplicity, the contractor is motivated to replace his former costly organic maintenance and support functions with a, hopefully, less costly contracted supplier’s support system.  PBL is a business approach that “must provide the fleet with increased reliability and/or availability at the same or reduced cost.” [13]

A form of this contracted logistics support function is PBL.  This logistics contract type differs to most of the other types, primarily due to the supplier’s responsibility to provide support to a negotiated field performance metric goal.  The supplier is obligated, not only to provide repair and maintenance functions but also to provide the needed sustaining engineering, logistics, and support elements driven by the defined performance goal.  In many cases the contractor provides an incentive award to the supplier based on the attainment and sustainment of this defined goal.

The supplier, when requested to provide a Return for Quote (RFQ) to a PBL contract, is confronted with a variety of cost-oriented risks.  Because of the usually long-term nature of the contract, in terms of the length of the period of performance and extent of logistics support requested, the supplier must accurately predict system field performance into the future.  He must be able to compare this prediction to a complementary level of effort required to maintain the contracted performance goal.  His ability to accurately predict this future performance is directly related to the degree of monetary risk he will assume over the contract length.

This document presents a process for dealing with the issues involved with the estimation of supplier involvement associated with a PBL field reliability goal.  It is based primarily on the author’s experience with an avionics sub-system PBL contract but can be applied to levels above and below.  Thus the approach can be related and applied to the various systems comprising a system-of-systems approach leading to full PBL logistics responsibilities assumed by a sole or teamed logistics organization.

# CHAPTER II                                                                                                                                                                                  BACKGROUND

Performance Based Logistics contracts represent a drastic departure from the way logistics management, particularly military, has been done in the past.  This departure originates from political considerations and the taxpayer’s fiscal concerns.  A reformation of the acquisition and support practices of government owned aircraft, vehicles, and systems represents a political response to the taxpayers concern for the increasingly high cost of maintaining government-owned systems.

Businesses and civilian suppliers of government services must also change their practices in response to this logistics support reformation movement.  The owner/users of the systems will demand that the suppliers provide PBL services as a contract requirement.  Suppliers who understand the concepts and expectation of PBL will win the growing number of support contracts.  The supplier, then, must also shift his prior logistics support practices in response to the PBL requirements.

From the PBL Army Implementation Guidebook, May 2002, “On September 30, 2001, the Quadrennial Defense Review (QDR) mandated implementation of Performance Based Logistics (PBL) and modern business systems with appropriate metrics to compress the supply chain, eliminate non-value- added steps, and improve readiness for major weapons systems and commodities.  PBL delineates outcome performance goals of weapon systems, ensures that responsibilities are assigned, provides incentive for attaining these goals and facilitates the overall life-cycle management of system reliability, supportability, and total ownership costs.”  This implies that PBL contracts will become the preferred and mandated business practice for providing product support.

In order to remain competitive in the market for product support business, a commercial supplier of logistics support functions must develop processes that are aligned to the PBL.  A start to developing these processes is an understanding of the contracting agency’s motivation to depart from their older support and maintenance structures.  Once understood, the supplier can develop a business procedure that will satisfy the underlying motivation of the PBL customer. is needed with and without user support responsibility is needed:

First we will briefly look at a three level maintenance structure, and then present the two level maintenance concept.  Finally we will look at the PBL concept and the effect it has on the total maintenance concept.

## Three Level Maintenance Concept

The three level maintenance concept has been long in use by most of the military branches.  The economic and political climate of the time defined the structure of this concept around the requirement that all maintenance functions would be accomplished by military or government employed personnel.  A graphical representation of the concept is shown in Figure 1.

### 2.1.1	Organizational Maintenance Level

The organization level is the direct aircraft support personnel that provide the day-to-day maintenance and servicing of the aircraft and aircraft systems.  They are members of the armed forces serving squadrons and detachments deployed at numerous forward operating sites and ships. These are the people who work the aircraft lines and the flight deck.

Maintenance of the aircraft avionics system entails the prescribed daily and routine inspections and the unscheduled maintenance activity when a system failure occurs.  On a detected equipment failure, the technician/maintainer will isolate the system to a faulty replaceable unit.  Maintenance entails the replacement of the faulty unit, referred to as a Weapons Replaceable Assembly (WRA) or a Line Replaceable Unit (LRU).  The technician removes the suspected faulty unit and replaces it with a known good unit from a spares stock.  The technician performs his checks to verify that the aircraft system operates satisfactorily and is mission ready.

The technician, then, must be trained to be able to recognize a system fault and be able to isolate the fault to a replaceable unit.  His ability to carry out the maintenance task correctly is highly dependent on the training he receives and his experience with the system operation.  If he replaces a suspected faulty unit with one from the spares pool and the original aircraft fault is not corrected, he must continue the isolation process.  Then the originally suspected faulty unit was replaced incorrectly.  The non-RFI unit is not faulty and will be routed to the next level of maintenance where it should be checked good.  The unit is referred to as a Could Not Duplicate (CND).  More will be said about the CND actions and their effect on the total maintenance scheme.

Figure 1: Three Level Maintenance Concept Repair Flow

The technician will continue his maintenance activity until the aircraft system is returned to an operational status.  He will continue to isolate the system fault, continuing his fault isolation efforts by either replacing another LRU unit, the process of elimination, or isolate the failure to an associated system or the aircraft wiring.  The technician’s goal is to return the aircraft to an operational status in the shortest time in order to meet the aircraft’s operational commitments, availability.

The time that it takes to detect, isolate, remove, and replace a faulty unit is system downtime.  If the system is required to perform the aircraft mission, the downtime causes the aircraft to be in a non-mission ready status and the aircraft is not available to perform the mission.  The high state of aircraft availability is the essential goal of any maintenance and logistic system.  The user wants his system to be ready when he needs to use it.

System design specifications call out for the modularization of the system to a few LRU level units.  The design is also required to be easily and accurately isolatable to a faulty unit by a trained organizational level technician, usually 90-98% accuracy. The designer will incorporate features in his system design to accomplish this isolation including automatic system diagnostic tests and checkout routines.  These Built-In-Tests (BIT) are designed to reduce the chance of an incorrect LRU unit removal from the aircraft and reduce maintenance downtime by reducing the time needed to isolate the system fault.

The organizational level is responsible for originating a detailed description of the aircraft failure event involving the suspected faulty LRU.  The action is referred to as a maintenance event regardless of the results of any subsequent test or repair actions. The ultimate goal of any reliability program is to reduce the number of maintenance events by reducing the cause of removal of LRUs for any reasons.  The number of maintenance events during a specified operating period is a reliability measurement that will be presented and explained later in this document.

Another type of maintenance event that must be presented is the Induced Failure caused event.  This type of event causes the LRU to be removed from service due to an externally caused or induced failure.  The cause can be maintenance error, external power fluctuations/surges outside a system’s design parameters, hail damage, bird strike, aircraft moving accidents, etc.  These causes fall outside the realm of normal expected system operation.  They cannot be ignored as a maintenance event cause because they generate a need for spares replacement to maintain operational requirements and they cause a non-RFI LRU repair requirement.

Our discussion of the organizational level maintenance level has introduced some of the key points including system availability, mission downtime, spares pool, RFI and non-RFI, BIT, CND, and maintenance event.  These items will be referred to throughout this paper

Very rarely is a civilian user given total responsibility for maintaining the system at the organizational level.  Because this level of maintenance is directly linked to the aircraft and the aircraft’s deployed location, responsibility of maintaining the system on the aircraft goes to the organic military maintainer.  However, support contracts with many aircraft and avionics system suppliers do include provisions for technical support of the deployed organic maintenance organization.

The organizational level is generally not given the capability to repair a faulty unit to an operational status.  Except for minor adjustments, cleaning, and servicing, they depend on the next repair level, intermediate or depot, to accomplish internal LRU repair.  Therefore, the organizational level is highly dependent on the RFI spares stock to meet their operational status.  The spares pool, ideally, is a local spare part stock located close to the organizational level.  However, typically there are numerous aircraft operating in different locations (forward bases or ships) and a local spares stock either does not exist or is limited.  A regional or operating area spares stock may be established to support more than one organizational level within the area.  Generally, a combination of local spares stock, carried by the deployed outfit, supported by a regional spares stock is used.

The Navy Inventory Control Point (NAVICP) organization is given the responsibility to manage the inventory of USN aircraft assets including the spares stock, repair activities, and the different users.  With regard to the spares stock, they establish spares stock locations, determine spares stock quantities and manage the spares inventories.  They also have the responsibility of directing the flow of the non-RFI units to a repair facility and the repaired RFI units back to spares stock.  They have prime responsibility for asset accountability and management.

### 2.1.2 	Intermediate Maintenance Level

The intermediate maintenance level receives the suspected faulty system LRUs. They test the units using test benches, automatic test equipment, and system mock-ups in order to determine the cause of the system failure indication seen at the aircraft level.  Once the failure is detected, they isolate the failure to a System Replaceable Unit (SRU) level.  The faulty SRU is replaced with a good unit from the spares stock or, if given the capability, the SRU is repaired and reinstalled in the LRU.  After successfully passing a final performance test, the LRU is deemed as a RFI unit and sent to spares stock for future reissue.

On many systems the intermediate level may not be given the capability or trained to repair a suspect bad LRU or SRU.  This is usually the case due to the complexity of the system or requirements for repair facility and test equipment that cannot be carried by the intermediate level.  For example, a LRU or SRU may require a clean-room environment or extensive alignment bench capability that cannot be attained at a forward intermediate level facility.  In this case, the faulty unit is routed to a special maintenance facility or in most cases to a depot facility where the repair capability exists.  In many cases this capability exist only at the system manufacturers facility in which case the manufacturer is contracted to support the repair of the faulty unit.

As was mentioned in the organizational level description, a suspected faulty LRU that is later tested and found to be good is referred to as a CND.  The intermediate level then first validates the condition of the returned LRU.  A suspected faulty unit that is tested without a detected fault implies that the unit was removed from the aircraft in error or that there may be a problem duplicating an aircraft level failure condition during the intermediate level test.

The technicians performing at the intermediate maintenance level receive training in the detailed troubleshooting of a system’s LRUs.  The training includes the use of the associated test equipment needed to isolate a fault to the SRU level.  If given responsibility, the technician is trained in the component level troubleshooting and repair of a faulty SRU.

User support of intermediate level maintenance is common.  The system supplier will provide technical assistance and training to the intermediate level at the intermediate level location.  The support is dependent to the limit defined in a support contract either as part of an initial system acquisition or a separate support contract.  User support may also be provided on an as needed basis requiring the user to provide technical assistance when requested by the intermediate level activity.

Intermediate level organization can support more than one organizational level unit.  They are usually located aboard large ships (aircraft carriers) or forward bases.  Spares stock and replacement part inventories can be located near the intermediate level activities or at a few central spares warehousing location.  For the USN, NAVICP again is primarily responsible for managing this spares stock.

### 2.1.3 	Depot Maintenance Level

Non-RFI LRUs and SRUs that cannot be repaired at an intermediate maintenance level are returned to the Depot Maintenance Level.  The depot level possesses the capability to perform extensive testing and component level repair on the returned unit. This capability may exist because of the technical expertise of the depot personnel or because of the specialized depot repair facility’s capability.

In many cases, the depot level maintenance is the responsibility of the system’s manufacturer.  The manufacturer is contracted to provide the depot service.  Commonly the personnel and manufacturing facilities used to produce the system during the original production phase are also used to provide support for depot service contract.

The depot support organization includes a highly skilled engineering, test, and manufacturing staff. Many were present during the original system’s design phase.

The faulty LRU or SRUs are received at the depot where they are tested and repaired. The repaired, RFI, units are returned from the depot facility to the central spares stock.  The system components and parts needed to accomplish the repair of the returned non-RFI unit are most often located at the depot facility.  This stock of parts is a controlled stock that is segregated from the parts that could be used for other tasks.  This stock is purchased by contracting organization, NAVICP for Navy assets, and is under strict inventory control.

## 2.2 	Two Level Maintenance Concept

The two level maintenance concept essentially removes the intermediate maintenance level organization. Figure 2 shows graphically the components of the two level maintenance concept and the repair flow.  The functions performed by the intermediate level are given to the depot organization level. Suspected faulty LRUs are removed at the organizational level and are routed directly to the depot level maintenance level.  The depot maintenance level performed the entire tasks of test and repair of the returned LRUs.  Repaired and tested LRUs are sent to the spares stock.  As before, the ultimate responsibility for asset accounting and inventory control is assumed by NAVICP.

The depot level function may be performed by a user/USN maintenance organization or it may be contracted out to a separate civilian repair organization or a combination of both.  Many times, the original system’s manufacturer provides the contracted repair function.  These contracts come in many forms but essentially; the contracts require the repair and rework of suspected faulty LRUs to an RFI condition.

The maintenance functions performed by the organizational level are left unchanged.  They are still responsible for the operation and maintenance of the system at the vehicle or aircraft level.  They also originate the discrepancy report and originate the maintenance event against a suspected faulty LRU.   Instead of routing the LRU to a relatively close intermediate maintenance level, the organizational level ships them to a depot facility or to a warehousing point for later transportation to the depot.

### 2.2.1 	Advantages of Two-Level Maintenance Concept

The main advantage of the two level maintenance concepts over the three level maintenance concept is the complete elimination of the intermediate level organization.  The infrastructure cost associated with manning, equipping, and managing the numerous intermediate maintenance locations are effectively eliminated.  The former function of repairing the non-RFI units is assumed entirely by the depot level maintenance level where the ability to repair units beyond the capability of the former intermediate department resided even under the three level concept.  Thus, there is no maintenance functional loss between the two-maintenance concept types.

Figure 2: Two Level Maintenance Concept Repair Flow

Depending on the number of intermediate level sites, the needed to provide ready spares stock to each of the separate intermediate level sites is also eliminated.  This includes the SRU and component spare inventories carried in order to affect the repair of the faulty LRUs as well as any forward located spares stock of LRUs managed by the intermediate level.

The need for specialized intermediate level test equipment capable of isolating faults to SRU the level and special repair tooling at the intermediate levels is also eliminated.  The need to provide a support staff to provide technical assistance to maintaining the test equipment through repair support, upgrades, and overhaul is eliminated as well.

Along with the elimination of spares stock goes also the reduction in inventory and accounting infrastructure.  By residing the repair SRU and component level spares stock at a more central depot facility, the complexity of the inventory task is significantly reduced.  This translates into reduced inventory and administration staffing.

The depot maintenance functions may be fulfilled by an organization that is organic to the user organization (military) with assistance from an inorganic (civilian) contracted supplier.  More often, the contracted supplier of depot maintenance assistance goes to the original manufacturer of the system.  The level to which this assistance is contracted is dependent on the organic organizations capabilities, cost, and technical complexity.  The contracted supplier of repair capability then shares in the responsibility for the depot level repair of non-RFI LRU returns.  This sharing of responsibility may evolve to a sole responsibility for all depot functions.  Sole source depot repair responsibilities are one facet of the PBL repair contract type.

## 2.3	Two-Level Concept with PBL

The next progression of the maintenance concepts involves the granting of greater responsibilities to a contracted supplier for not only the repair of the system, but also the inventory and logistics support responsibilities.  To varying degrees and depending on the type of PBL contract award a supplier, the spares and parts inventory administration tasks former assumed by the organic inventory control point (NAVICP) are delegated, by contract, to a supplier.  Then, the supplier is responsible for determining the correct spares inventory levels and controlling the spares asset pool in support of the end user’s needs.  The supplier provides spare parts and repair support directly to the end user.  Figure 3 shows graphically the components of the two level maintenance concept with PBL support and the LRU repair flow.

Figure 3: Two Level Maintenance Concept with PBL Support Repair Flow

PBL contracts may take many forms.  They are usually linked to some form of performance metric or some measurement of user performance (thus the name Performance Based Logistics). PBL is different for other repair support contracts in that the supplier is tasked to meet customer-oriented performance requirements, such as availability or reliability and improve product support effectiveness while reducing overall costs.  The user is buying response time and managing performance versus buying parts and managing inventory. Inventory responsibility is greatly shared with the supplier.

Metrics are developed and tailored specifically to each initiative.    PBL support contracts may require suppliers to improve the reliability of the system components.  Repair response time, system

Availability and reliability are the main areas where the supplier’s performance is measured.  During the period of performance, the supplier will track failure trends and analyze the results to identify areas requiring reliability improvements.

The benefit of the PBL concept with regards to the user is the transferring of responsibility for total system supportability.  The infrastructure formerly needed to control the inventory of parts and spares are transferred to the supplier.  The user can reduce the costs associated with the support of his total inventory responsibilities translating the cost savings into reduced total system’s management costs.

## 2.4	User’s Motivation for PBL

The user’s ultimate motivation to move toward Performance Based Contracts is the reduction of Total Ownership Cost (TOC).  The TOC to the user is a combination of the initial acquisition cost of the system and the support costs associated with the system over its usable lifetime.  In most cases, the support cost over the lifetime far exceeds the initial acquisition cost.  Of course, the user is highly motivated to reduce this cost.  For military contracts, this savings is passed on to the taxpayer, the ultimate owner of the system.

A Naval Aviation Systems Team presented a definition of PBL during a Naval Air Systems Command meeting [13]:

“PBL Definition:  A single supplier provides material to meet a customers’ requirements without the intervention of, or need for organic inventory managers or intervening storage, material handling, and transportation systems while providing increased product availability, reliability, technology insertion, and obsolescence management at a lower total cost to the Fleet Customer and the Navy.”

The Team went on to provide a definition of the general business approach:

“The PBL must provide the fleet with increased reliability and/or availability at the same or a reduced cost.”

Clearly, the user’s expectation from the PBL contract, from a business sense, is a reduction of the total cost of maintaining and supporting a system throughout the system’s usable life.  However, the actual end user, the pilot of the aircraft coming in for landing or the solider on patrol, is not thinking about the cost of the item he is using…He wants it to work when he needs it to work.   Reliability performance is his primary concern.  PBL accomplishes both, cost savings and reliability performance.

## 2.5	Repair Contract Comparison

Table 1 shows a few of the general contract types used to administer the repair of user returned items.  The different contract types are awarded for a certain period of time (period of performance).  The price and definition of the extent of supplier support to be provided to the customer/user vary between contracts types.

The extent of the repair actions covered under each of the contracts is also defined in the individual contracts but generally the warranty, extended warranty, repair, and fixed fee types do not routinely cover the repair of the induced failure caused returns.  These are handled on an exception bases and are usually billed to the customer based on the extent of the repair action above-and-beyond the normal repair action.   For example, a LRU may be returned for repair following a maintenance personnel error causing damage to the unit (maybe a forklift damaged the unit during unpacking).  Since the damage to the unit is obviously an induced failure type, the repair is handled as an exception.  The supplier will negotiate a separate price for the repair and bill the customer.

Table 1: Repair Contract Comparison

| Repair Contract Type | How Costed | Duration | User Reliability Improvement Incentive |
| --- | --- | --- | --- |
| Warranty | Included in Acquisition Cost | Short Duration | Infant Mortality Failure Elimination |
| Extended Warranty | Usually high cost | Normally short duration as defined in contract | Failure elimination for the extended warranty period |
| Repair | Pay per Repair for fixed number of repair | Limited period of performance. | None |
| Fixed Fee-Repair | Fix Fee for fixed number of repair | Limited period of performance. | None |
| Performance Based Logistics (PBL) | Services for contracted period of performance. Usually long term | Usually long term | Improved profit by reducing demands (failures). Incentive award for performance |
| Complete Logistics Support (CLS) | Services for contracted period of performance. Usually long term | Usually long term | Improved profit by reducing demands (failures). Incentive award for performance |

These contract types may also handle the CND type of returns the same way.  A unit returned for a suspected failure subsequently found to have no defect might be handled as an exception.   The labor and equipment costs to test and return the unit to an RFI condition may be separately billed to the customer.  If included in the Fixed-Fee type, the customer pays for a CND (test only) action at the same price of a repair.

Under the PBL and CLS contract type; the supplier is responsible for the repair of all returned units regardless of failure type.  This includes the two exception based failure types, CND and induced.  The burden is on the supplier to understand the extent of the contribution of the induced and CNDs on the total number of expected returns and to include this forecast into the negotiated contract price.

The extent that the supplier becomes involved in the reliability of the equipment also varies between repair contract type and between individual contracts.  The usual extent of this involvement is shown in Table 1.  However, a contract may include separate clauses, regardless of type, that define unique reliability programs or supportability requirements.

The warranty type repair contracts are similar to those applied to commercial purchased items.  The warranty contracts begin after first delivery and go for a usually short period of time after.  During the warranty period, the supplier agrees to repair the equipment without charge.  The definition of what is covered under warranty and the scope of the warranty repair is included in the warranty agreement. Usually induced failures are not covered under the warranty and are treated as over-and-above exception based repairs billed separately.   The supplier is concerned about the number and frequency of failures during the period because he is effectively repairing the system failures free.  So, the supplier is highly motivated to remove the failure causes, at least during the warranty period.  The types of failures seen during the warranty period are those that characteristically occur early in a products life or infant mortality type.

The extended warranty is an add-on types of repair warranty that simply extends the warranty period and repair responsibilities of the supplier over a longer period.  The extension period varies but usually is of short duration.  Again, the supplier assumes the responsibility for repairs based on defined failure type, labor, and repair material criteria.  The supplier most often shares the expected cost of the repairs to the customer in the form of a separate contract.  The supplier is highly motivated to reduce the number of returned unit below his expected number of returns.  Therefore, he is highly motivated to improve the reliability of his product, at least during the extended warranty period.

The Repair and Fixed-Fee Repair are similar in performance but differ in the way the repairs are billed and paid.  Under the Repair type, the supplier will bill the customer for each repaired unit.  He may be paid according to the extent of the repair material and labor on each returned unit.  The supplier is responsible for providing a detailed list of repairs/rework completed on the unit including the repair material costs.  Based on the work completed, they will then receive payment for the particular unit’s repair cost.  Under the Fixed-Fee Repair type, the customer is billed a predetermined amount for the repair action regardless of the scope of the repair except for the induced and CND exceptions described earlier.

Reliability growth programs are usually not included under a Repair or Fixed-Fee repair contract.  The scope of the reliability programs that are included support the gathering of repair information, repair costing, and repair administration.  Failure data collection and failure data base management may also be included when specifically contained in the contract.  Because the supplier is paid by the number repairs completed, he does not possess a real incentive to improve the reliability of the equipment.

Under PBL and CLS type contracts, the supplier is responsible for the repair of all units inducted for repair action.  Generally, no distinction is made between system failures or induced failure types.  The supplier will repair all non-RFI’d units specifically called out in the contracting documents.  The contract delineates a certain period of performance, usually of longer duration than the other repair contract types.

The PBL and CLS contracts are intended to manage the supportability needs of the user during the system’s equipment useful life or life cycle.  Reliability is of primary concern to the user and to the supplier.  The supplier must reach and maintain a specified reliability and availability goal as part of the contract performance measurement criteria.  The supplier is highly motivated to reach the reliability goal and continue reliability improvements.  The field reliability of the system components drives the number of non-RFI units inducted into the supplier’s repair process.  The reduction of returns due to the reliability improvements below a forecasted level, increases profitability.

In this section we have looked at the difference between the various maintenance levels and introduced a number of terms and definitions that will be used throughout the remainder of the report.  Next we will discuss the particular characteristics of PBL.  We will present a more detailed presentation of the motivations for offering a PBL contract to a supplier in terms of the supported system’s complexity and reliability performance.  We will also discuss the PBL contract terms with regard to planning a reliability program.

# CHAPTER IIi                                                                                                                                                                                  PBL RELIABILITY PLANNING & COST ESTIMATING PROCESS

This chapter will present a methodology for determining and defining the supplier’s reliability engineering effort associated with a PBL contract from pre-contract award to initial reliability plan formulation. The methodology is presented in graphic form as a product waterfall diagram in Figure 4.  A detailed discussion of each area of the flow diagram will follow in the following sections of this paragraph.

While it is recognized that there will be many differences in the terms and conditions associated with the growing number of PBL type contracts, the methodology, presented here, can be used as a guide through the numerous areas of reliability and system engineering concerns.  The use of the methodology may surface areas of interest, particularly during the pre-contract cost estimation and negotiation phase that could later have an impact on the user’s ability to successfully support the PBL product.  The methodology will also provide guidance for the determination of contract requirements and specification to enhance better understanding of the defining terms and conditions that are critical to defining a good PBL support contract.

Figure 4: PBL Planning and Cost Estimation Methodology

## Understand Requirements

Each of the process steps is composed of a number of elements that define the significant subjects and items of the process step.  Figure 5 presents the elements of the important first process step.

Figure 5: Understand Requirements Process Step Elements

A clear and mutual understanding of all contract requirements is the important first step in the PBL program.  Many discussions between the customer and supplier will be required in order that the scope of supplier’s PBL effort will meet the expectation of the user.  These discussions should begin well before contract award to permit the proper and mutual base lining for estimating the cost of the of the PBL effort by both parties.  In most cases, the user will not know all the details associated with the supplier’s response to a user’s Request For Quote (RFQ) unless each detail is discussed.    Performance measurement criteria, performance expectation, data exchange, asset accountability, and transportation responsibility are a few of the important items that must be discussed in detail.

### 3.1.1 	Period of Performance

The period of performance is the time that the PBL contract will be in effect.  It is the time period that the supplier is contracted to perform the logistics support tasks defined in the contract document.  The period of performance may be described in terms of different and distinct performance phases such as a transition or introductory phase, a base contract phase, and a contract termination phase.  Table 2 shows an example of the delegation of responsibilities that may be defined in the contract document.

Table 2: Example Period of Performance Phase Definition and Responsibilities

| PHASE | User’s Responsibility | Supplier’s Responsibilities |
| --- | --- | --- |
| Introductory Phase | Asset Accountability Transfer Spares Stock Transfer Electronic Data Interface (EDI) set-up Non-RFI Equipment Transportation set-up Spares Requisition Set-up | Asset Inventory Spare Stock Inventory & Storage EDI exchange set-up Repair Capabilities set-up Spare Stock Acquisition |
| Base Performance Phase | Non-RFI Transfer and Transportation Requisition Operating Time Record Updates | Non-RFI Repair Inductions Repair of Non-RFI Equipment Spares Stock Management Repair Parts Inventory Control Performance Metrics |
| Terminal Phase | Asset Transfer and Inventory | Asset Transfer Repair Parts Transfer |

### 3.1.2 	Projected Operational Time

An understanding of the projected operating time expected of the PBL supported system is required to allow both the user and supplier the ability to project the contract’s level of effort.  The projection estimates the usage level of the equipment over the period of performance.  It is the basis for estimating the quantity of expected repairs, spares and repair parts quantities, and manpower support costs.  The expected usage can be in terms of flight hours, for example.  Then, the user should provide a projection of flight hours for the period of performance.  Similarly, the usage rate could be in terms of equipment operating hours allowing a projection of total operating time during the contract period.

With the exception of an item with a high non-operating storage life, the number of equipment failures for any operating period is dependent on the level of usage, equipment-operating time, in the period.  The expected repair quantities for equipment exhibiting a failure rate over an operating period can be estimated knowing the expected operating time.  Then, the estimate of the level of effort of the repair, administration, and engineering efforts associated with a repair action can be determined and quoted more accurately. The projected operating time sets the basis for all repair estimates.

The user and supplier must understand the source of the operating data records that lead to the projected operating time figures.  When possible, records showing past equipment operating times should be referenced and used to provide an insight into past equipment usage.  The use of “k-factors” to convert one form of operating time estimates to another form are discouraged unless they can be validated from actual field usage information.  This validation must be mutual as the impact of using an incorrect projection of an equipment operating time forecast on the PBL cost estimation is significant.

Table 3 shows an example of an operating time projection based on an aircraft’s flight hour projection and the use of a flight hour to equipment operating time conversion factor of 0.75.  The conversion factor signifies that the equipment is operated 75% of the time when compared to the aircraft flight time.  The total operating hour projection for the period of performance for this example is 45,000 hours over a five-year period.  Clearly, the difference between the total projected flight hours and operating time is considerable, 60,000 hours as compared to 45,000 hours.

Using equipment Mean Time Between Unscheduled Removals (MTBUR) figure of 500 hours for each of the yearly operating times generates an estimated number of repairs inducted into the PBL repair process in Table 3.  A total of 89 repairs are forecasted over the five-year example period.  Considering an estimation of repair actions based on a 100% usage, in comparison, would generate a total of 120 repairs.  The difference between the results of using the two conversion factors is a total of 31 repair actions.  The 31 repair actions represent an equivalent of over one year of repair actions that could remain unfounded to the supplier if not properly scoped before contract negotiations.

Table 3: Conversion Factor Usage Example

|  | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Flight Hours | 10,000 | 12,000 | 12,000 | 13,000 | 13,000 | 60,000 |
| Conversion Factor | 0.75 | 0.75 | 0.75 | 0.75 | 0.75 | 0.75 |
| Operating Time | 7,500 | 9,000 | 9,000 | 9,750 | 9,750 | 45,000 |
| Equipment MTBUR | 500 | 500 | 500 | 500 | 500 | 500 |
| Estimated Repairs (75%) | 15 | 18 | 18 | 19 | 19 | 89 |
| Estimated Repairs (100%) | 20 | 25 | 24 | 26 | 26 | 120 |

It must be emphasized again that the projected operating time over the period of performance determines the level of effort for the PBL.  The user and supplier share the risks involved regarding the inaccuracy of the projection, in varying degrees.  A projection that is too high results in an estimate of repair activity that is too high when compared to actual equipment usage.  Then, in effect, the user is paying more for a lower level of effort, cost/repair action, from the supplier.  Conversely, a projection that is lower than the actual operating time generates a level of repair activity that is higher than estimated and the supplier is asked to do more while getting paid less per repair action.

### 3.1.3 	Surge Definition

The user and supplier may agree on a risk-sharing plan when dealing with the mutual understanding of the projected operating time inaccuracies.  The sharing of risks may be defined in terms of a surge or variable repair demand statement that would allow for the increased payment to the supplier during an increased operating time period and a payback from the supplier for a decreased level of effort associated with a less than expected operating time period.  The contract statement comes from an agreement between the user and supplier after gauging the uncertainty involved in determining the projected operating time figure.

A quote from Benjamin Franklin says, “…everything appears to promise that it will last; but in this world nothing is certain but death and taxes.”  It must be understood that the projected operating time received from the user is, in effect, his guess as to the usage of the equipment.  The supplier must understand the source and basis of the user’s projection.  When dealing with a military customer, a projection based on previous peacetime operating time historical data may not apply to an increased operating tempo requirement demanded by a conflict driven operating scenario.  The risks involved in the increased operational demands as they are translated into an increased PBL repair demand, must be defined and understood.  For example, would the performance based parameters and incentive awards be applicable to an operational scenario generating operating times more than double the projected value?  How is the actual increased demand on the PBL repair process to be handled when the spares stock quantities are overwhelmed by operational demands?  These questions, and other, can be answered with an understanding of the possible equipment usage in all scenarios derived from past field usage data or as-like equipment historical data.  Recognizing the uncertainty involved in forecasting these increased operational scenarios, usually driven by any number of unforeseeable events; a contingency plan can be applied through a well-defined surge clause in the PBL contract documents.

### 3.1.4 	Contract Reliability Requirements

The reliability of the equipment, along with operating time, is used to determine the expected number of unscheduled repair actions during the period of performance.  Like the operating time projection, the expected reliability of the system over the contract period must be clearly defined and understood by both the user and supplier. Similar risks are involved that can cause a disparity between the forecasted number of repair actions and the actual number of repairs during the course of the contract.  It is to the advantage of both parties to comprehend the reliability definition and expectation.

The prior discussion of the different repair contract types presented the idea of the supplier’s highly motivated desire to attain and surpass the PBL performance goal. The performance goal tied directly or indirectly to the expected equipment reliability, is defined in the contract document.  The performance goal represents one of the unique characteristics of the PBL type repair contract.  The supplier is expected to attain and maintain a performance goal, expressed in measurable terms, during the contract performance period.  Pre-negotiation cost estimate should provide for the engineering, labor and material costs connected to the reliability goal including a distinct reliability engineering program.

The PBL contract may include other reliability engineering tasks including detailed failure reporting requirements, engineering design change reporting, reliability metric reporting, and failure review board administration.  Further examples of the user’s emphasis on field reliability and the unique reliability requirements that may be included in the PBL contract are shown below from a Guidebook for PBL Contracts, 2002, [NAVICP]:

- During the period of performance, the supplier will track failure trends and analyze the results to identify areas requiring reliability improvements.

- User will provide an explanation of the mechanisms they will use to measure reliability and provide the Government assets to the database with explanation of what levels of repair are tracked (O,I,D levels)

- Reliability guarantees will encompass all modes of failure unclosing unit failures, caused by incorrect handling, incorrect servicing, and incorrect operation since the modes of failure are already included in Navy baseline cost.

- All reliability increases, real and envisioned, will be measured against Mean Flight Hours Between Maintenance actions (MFHBMA) in the case of Aviation contracts.

- User will explain how changes (design, procedural, etc.) will be tracked to assure that they are improving reliability.

The reliability requirement should be stated in terms that can easily be measured.  The specific metric to be used should be directly related to the determination of the number of equipment items returned to the supplier for repair.  More directly, the metric should relate to the number of unscheduled removals for a suspected system related failure.  One such measurement, introduced before, is the MTBUR metric used to determine the number of returns in Table 3.  The MTBUR encompasses the customer/users removal for all failure reasons including the induced failure types and the returns found to be CND on subsequent testing. Another term often used in place of MTBUR is Mean Time Between Maintenance Actions (MTBMA).

#### 3.1.4.1 Mean Time Between Unscheduled Removal (MTBUR) and Mean Time Between Maintenance Actions (MTBMA)

Both terms, MTBUR and MTBMA, when used here to describe the unscheduled equipment removals, do not include any scheduled maintenance tasks or events. When required by the user or due to a predetermined inspection cycle requirement, the effect of the scheduled removals have on the total PBL effort can be included as a separate repair demand.  The removals generated by the scheduled maintenance task can be considered a removal due to a time or usage sensitive requirement driven primarily by a previously determined quality or safety inspection criteria.  An example is the required removal of an engine from an aircraft for inspection and rework after a set number of flight hours.  Without a doubt, the scheduled removals increase the demand on the PBL repair and rework facility and must be included in the total estimated returns.  The scheduled removals, however, can be separately estimated using the total operating or usage time and the predetermine maintenance cycle time for the particular system.  In our discussions of system reliability to follow we will focus on the removal of system equipment due to unscheduled maintenance causes due to system failure only.   Our use of MTBUR and MTBMA will encompass only unscheduled maintenance removals that are later inducted into the supplier’s PBL repair flow.

The use and determination of MTBUR and MTBMA particularly by military organizations will include additional equipment removals besides the equipment failure caused types and those due to scheduled maintenance reasons.  At the organizational level, the equipment may be removed to facilitate the maintenance of another unrelated system component, for example. These unscheduled removals normally do not require additional maintenance action; the equipment is reinstalled after the maintenance task causing the removal is complete.  However, the removal is included in the determination of the MTBUR and MTBMA as used by the organizational level.  The point here is that there is a difference in the way that equipment removals are counted at the organizational level and in the way that the PBL supplier views removals.

Figure 6 shows graphically the possible differences in the perceptions of the equipment’s MTBUR/MTBMA metric as seen by the Customer/User and the PBL Depot. To the user, any maintenance task involving the equipment is perceived as a MTBUR/MTBMA contributor while the supplier views only equipment returns as the contributing elements to the metric.

The primary reason for discussing MTBUR and MTBMA measurement is to reveal the difference between the equipment removals as seen by the customer and the supplier.  The task, as stated before, is to understand the differences and how they relate to the PBL contract requirements. If, for example, the supplier is asked to reduce and control the removals of equipment components at the organizational level, he can only accomplish this by influencing the equipment’s failure rate and to a degree the CNDs and induced failure types.  This is only a part of the total number of removals for all causes.  If it is understood that this is the extent of the supplier’s responsibilities, in terms of a PBL reliability performance goal, then only the removals for the equipment failure type, CND, and induced should be included in the MTBUR/MTBMA measurement.  If, however, the supplier is expected to reduce all organizational level removals for all causes, he must be given the ability to introduce changes at the organizational level to remove the cause of the removals.  The difference in the scope of the two different supplier responsibilities will result in a difference in the estimation of supplier PBL costs.

Figure 6: Difference in Perception of MTBUR/MTBMA

#### 3.1.4.2 Mean Time Between Failure (MTBF)

We have discussed how the MTBUR term, as seen by the supplier, is used to derive the number of expected returns for an unscheduled maintenance reason.  Included in the return number are those returns that are later determined to be no fault found, CND, and those that are considered to be the induced failure type?  The other contributor to the total number of returns is the number of returns due to actual system failures.  The metric associated with the measurement of system failures and the system operating time is MTBF, where:

MTBF=   Total Operational Time  (during a period)

Total Number of Confirmed Failures (during the period)

The user or supplier will sometimes use the MTBF and MTBUR terms interchangeably.  It is necessary to separate the terms in order to accurately estimate the contributions of the different failure types on the PBL effort.  The MTBUR term accounts for all the returns to the PBL depot for unscheduled repair while the MTBF term includes on the returns found to be confirmed failures.  The distinction is also necessary in that the MTBF term relates to the inherent designed reliability of the system and can be directly related to any previous design phase test or reliability prediction results.  The importance of the distinction will become more relevant when we discuss system design improvements contributing to growing the reliability to a PBL reliability goal.

As shown in Figure 7, each of the returns can be categorized in one, and only one, of the MTBUR sub-categorized: Confirmed failure, CND, or Induced failure.  Also, each of the components that make up the total system can be grouped in the same manner with a separate MTBUR, MTBF, CND, and Induced failure categorization.  We will see later during the analysis task that this grouping will aid in the task of determining system reliability improvement targets.

When dealing with the PBL Reliability requirements, as stated in the Request For Quote (RFQ) document or PBL specification, it is of great importance to both parties to reach an agreement on the definition of the reliability terms.  Both members need to understand what each of the terms means with

Figure 7: PBL Depot System Return Categorization

regard to the assignment of the reliability goal.  This must be accomplished prior to the analysis tasks that will further project an estimation of the level of effort expected of the supplier’s PBL repair flow into the period of performance.  Without this basic understanding of the reliability terms the supplier and user assume greater risks due to the difference in pre-contract award cost estimation and contract negotiation.  The difference between the results the supplier obtains from a cost estimation and an estimation developed by the user may be considerable because there is no agreed on basis of accounting for the total returns for repair.   This difference will greatly hinder contract negotiations.

### 3.1.5 	Understand Reliability Metric Computational Method

The user and supplier should agree on not only the terms and specification of the reliability goals to be achieved but also to the exact computational method to be used in developing the metrics of concern.  Along with the method, the frequency of reporting and the method of reporting must be established.  These items should be written into the contract documents noting the specific parameters of the reliability equations, the delegated responsibilities for obtaining the information needed, and the frequency of reporting.  Under the PBL contract, the performance metric most often used is system and/or LRU level MTBF.  A user incentive award may be applicable to the MTBF calculation results in comparison to a defined MTBF goal.  Accordingly, the method to be used in determining the performance metric must be thoroughly agreed to by both parties.

Each contract may be different with respect the metric of concern.  However, the pre-negotiation cost estimation must still use the number of returns as the basis of estimating the PBL repair effort.  For example, the contract may use MTBF as the metric of concern during the course of the PBL period of performance.  As we have discussed, the MTBF metric does not account for the total number of returns and should not be exclusively used to estimate the total level of effort needed to support the contract.  However, as a measure of the demonstrated reliability of the system design and as a measure of the supplier reliability improvement efforts in pursuit of an MTBF goal, its use is appropriate.

An example using the two methods for computing the equipment MTBF can be used to show the importance of understanding the computational methods to be used during the PBL effort.  The first uses the actual reported operating time from all units combined to determine a total fleet operating time.  The second method uses only the operating hour from the returned units requiring repair. As we have seen, MTBF computation, in the most applicable term, implies that the total fleet operating hours be used in combination with the total number of confirmed system related failures for a set period operating period.  This computation requires the collection of operational usage data from all fielded units in order for the metric to be most accurate. However, obtaining the usage data, on a regular basis from the different user organizations, most often operating from scattered and isolated operating locations, is difficult. This entails the reading of some form of time recording or elapsed time meter from each LRU in service.  For a vehicle-based system it could mean the reading of the odometer at set time intervals.  This is a very difficult task, indeed.

Recognizing the difficulties and sometimes impossibility of obtaining the essential total operating time element of the MTBUR/MTBF computation, the user and supplier will agree to use the elapsed operating time from only the units returned for repair.  An MTBUR and MTBF are computed using the elements of total operating time from the returned units and the total number of returns or the total number of confirmed system failures. Then an assumption is made as to the resulting MTBUR and MTBF results serving as an indication of the MTBUR and MTBF of all the fielded units. We will see how this assumption is faulty without first considering the factors that play into the hypothesis that the MTBUR/MTBF of the sample of failed units represent the MTBUR/MTBF of the entire population.

#### 3.1.5.1	Comparison of MTBUR Calculations from Fleet and Returned Units

Table 4 presents an example of quarterly MTBUR calculation results for a five-year operating period.  The single supplier depot accounts for the number of units returned for repair.   The Fleet MTBUR information is calculated using the total ETM from all units during the period, returned units and units still in fleet use. The information is obtained from reports on quarterly time readings by the user and from readings obtained on any returned units during the period.   Thus, the quarterly Fleet ETM represents the total usage during that period on all the system units.  From this quarterly total and using the total returns for the period, an MTBUR is calculated representing the Fleet MTBUR.

The ETM reading for a single returned unit is found by comparing the operating time on the returned unit’s ETM to the reading recorded from the unit since the last time the unit was returned for repair or the initial manufactured ETM reading if no returns were seen. Essentially, it is the time accumulated on the unit in fleet use since the last time it was seen by the supplier.   If a unit is not returned and is still operating in the field, no time will be recorded from it during the period.

The Total ETM on the returned units is the sum of the operating times on only the returned units for the year quarter.  The Returns MTBUR shown in the table is calculated from the total ETM from just the returned units and the total number of returns for a period.  A 12-month rolling tabulation of the number of returns, operating time and MTBUR are shown for both the returned units and from fleet

Table 4: System Total Operating Time and Depot Repair Returns Example

information.  The standard deviation of the elapsed time readings during the applicable 12-month period is also presented for each period. A confidence interval is computed using the yearly information at an 80% level.  The Upper Limit (UL) and Lower Limit (LL) values are shown in the table.

Using the 12-month information for both the fleet and the returned units, a plot of the MTBUR for each period is plotted in Figure 8.   It can be seen that the 12-month MTBUR values vary considerably between the fleet derived and the MTBUR computed from the returned units.  It can be seen that the MTBUR from the returned units cannot be used to define the fleet MTBUR at the 80% confidence level.

The MTBUR of the returned units is a valuable metric for investigation of the effect of the different failure modes and their effect on overall system reliability.  We will see its use again in the following section.  However, both the supplier and user should resist using the metric as an indication of fleet performance.  Think of the use of the metric in a situation where the performance of a fleet of hundreds of units is judged on the performance of a small number of units with infant mortality (low operating time) units.  To imply that the entire fleet is operating with the same characteristics low operating time to failure as seen on the returned units is unfairly inappropriate.  The supplier, particularly, should resist the suggestion that a financial incentive award be established using the returned unit MTBUR metric as a basis.

The reporting frequency and reporting medium are other factors that must be agreed on by both parties with the requirement clearly defined in the contract documents.  A separate reliability report can be used with other requirements such as current engineering and failure trend investigation.  The reporting may also be included in the monthly program management report.  The contract should define the report content and frequency.

The customer and supplier may agree on another method for measuring the operating time element of the metric calculations.  Often times, the total flight hours accumulated on aircraft equipped with the system components is used in place of the total operating hours.  Then the MTBF metric becomes Mean Flight Hours Between Failures (MFHBF).   Since the flight hours total does not always take into affect the contribution of non-flight time to the total operating time, a conversion factor is used.

Figure 8: Plot Comparing Fleet and Returned Unit MTBUR Data

We have already discussed these conversion factors and the need for their validation using previous operational data.

### 3.1.6 	Understand the Source of the Metric Data

A challenge facing both parties is the determination of the source and use of user information as an element of MTBF computation.  The actual usage during the period of performance not only provides the total operating time element of the reliability metric but is also used to compare actual operational time for a period to the projected operational time and as a means to identify surge periods.

After discussing and reaching an agreement on the reliability metric to be used during the course of the contract, the user and supplier should delegate the responsibilities for obtaining the essential elements.  These responsibilities must be formally included in the contract documents and should include a definition of the source of the operating time information, how and where it is to be reported, and the reporting frequency.  For example, if the total flight hours are to be used for the metric computation, the user must report the figure for each computational period.  The contract would delegate the tasks to a specific user agency along with the frequency and required timing of the report. The medium for reporting the figure would also be described.

The capabilities of the Internet and intranets, along with shared information databases, have tremendously increased our ability for direct sharing and interchange of information.  The use of this capability, particularly the exchanging of the user/user operational usage information and supplier repair actions results, enhances the timeliness and accuracy of the reliability metric results.  The use of this medium, as a means of sharing essential metrics elemental data, is highly recommended.

## 3.2 	Modeling and Analysis

We have seen how the definition and understanding of the contract requirements is the important beginning step in the PBL planning process.  Various methods of analysis and modeling can be used to aid both parties in the definition of these requirements.  The modeling and analysis process step also supplies the additional information that will allow translation of these requirements into an estimation of a level of effort needed to support the PBL contract.  The outcome of this process step will aid in the identification of reliability improvement targets and will define the expected field return rate for the contract period.  This in turn will lead to a basis for planning most of the repair demand driven items such as field spares requirements, expected repair parts usage, repair and engineering staffing, and the reliability improvement program. Figure 9 lists the important elements and activities conducted under the process step.

Figure 9:  Modeling and Analysis Process Step Elements

### 3.2.1	PBL Contract Example Case - Radar X System

A fictitious PBL contract will be introduced to aid in the explanation of the modeling and analysis steps.   At this point, both parties have come to an agreement and understanding of the contract requirements.  The supplier desires to continue the PBL process and complete his planning and estimation of the level of effort required to support the proposed PBL contract.

For our example we will use airborne navigation radar set (Radar X) previously installed in the user’s fleet of lease able corporate aircraft.  The supplier originally manufactured the radar set.  He has gathered and maintained extensive field failure data on the equipment since the units were first installed in the aircraft.

- The proposed PBL contract requires the supplier to grow the radar set’s field reliability to a system MTBF of 270 hours in the shortest time.  The user expects the supplier to present a reliability growth plan that will support his MTBF goal.

- Additionally, the user expects the supplier to present an improvement plan that will increase overall fleet MTBUR by also reducing CNDs and induced failures.

- The contract period of performance is ten years.

- The user has supplied an expected forecast of fleet aircraft usage for each of the years as shown in Table 5.  Both parties have agreed that a 1:1 fleet-equipment usage factor is appropriate (no adjustment factor).

Table 5: Example Fleet Usage

| Contract Year | Flight Hours | Contract Year | Flight Hours |
| --- | --- | --- | --- |
| 1 | 12,000 | 6 | 18,000 |
| 2 | 12,000 | 7 | 18,000 |
| 3 | 14,500 | 8 | 20,000 |
| 4 | 15,000 | 9 | 21,000 |
| 5 | 18,000 | 10 | 20,000 |

- The user will pay the supplier an annual incentive award based on a twelve-month field MTBF metric determined at the end of each contract year.

- The user will continue to support maintenance of his aircraft at the flight line level (organizational level).  Maintenance at the flight line level will consist of replacement of major units (LRUs).  The removed unit will be transported to the supplier for repair.

### 3.2.2	System Maintenance Structure and LRU Field Failure Data

A system maintenance structure built around a list of the system’s LRUs is needed to display the past field failure data in a usable form.  A present reliability baseline is established from the information from which the effects of the future reliability improvement on the number of field returns can be assessed. This will lead to an estimate of the demands on the PBL repair process and future level of effort defined in terms of cost.

Table 6 shows the list of LRUs for the Radar Z system.  The system consists of six LRUs.  The past field failure data is entered as confirmed failures and removal/returns for each LRU along with the CNDs and Induced failures.  Based on the flight hour total from the past operating period, MTBF, MTBUR, and failure rates are computed.  The failure rate is expressed as the number of failures per 1,000,000 operating hours or kfits.  Along with each LRU, a system level MTBUR, MTBF and failure rate has been computed.

The system is modeled as a series system and the total system failure rate is the sum of the LRU failure rates.  The total system CND rate, expressed in number of CNDs per 1,000,000 removals/returns, is also found by adding the CND rate of each LRU.  The Induced failure rate is found similarly.  By reading the table we can see that there were 231 LRU removals from the radar system.  Of these, 198 were found to confirmed failures.  A total of 22 of the 231 removals were found to be CND and 11 of the 231 removals were found to be induced failure types.

Field failure data provides the best possible indicator of the performance of the equipment in the user’s environment. Since we are using the field data to provide a means of predicting failures into the future, we desire that the field failure information be obtained from the latest possible field operating period or from an operational period that is indicative of that to be expected in the future.  The period selected should have an accurate accounting of total operating hours and total returns/removals.  Also, information concerning the subsequent test results for the removals/returns to allow an accurate assessment of confirmed failures, CNDs, and induced failures.

Table 6: Radar System X LRU List and Field Failure Information

### 3.2.3	Reliability Baseline

Essential to defining a future level of effort is a mutual understanding of a present field reliability baseline.  The reliability baseline will provide a starting point for the assessment of the future reliability growth and growth target.  If the supplier or user has taken the needed measures to accurately track the field performance of his product then the estimation of potential future growth can be accomplished with reduced risk. If the present equipment’s field performance is unknown, the supplier is presented with greater risks because the starting point for his cost and effort estimates is essentially undefined.  The need to revert to a field reliability estimating method based on an inherent reliability prediction method (Mil Hdbk-217 for example) with adjustments or one based on like-system past experience or engineering judgment, may be the only means of establishing the baseline.  Estimating field performance from prediction results is the subject of many software packages and each supplier may utilize different methods. The accuracy of these methods in establishing the initial PBL baseline defines one of the risks involved in estimating the future level of effort.  Field data is the recommended method and every effort to obtain this information is time well spent toward mitigating risk from both the user’s and supplier point of view.

### 3.2.4	Field Data Information and Growth Trend History

The information supplied by the field data can be interpreted in a number of ways.  Essentially, the data provides a point estimate of the present reliability, MTBUR and MTBF, of the system in terms of the operating period chosen to derive the results.  The point estimate by itself does not show any growth trend history of the system.  This information is helpful in being able to predict future reliability and the resulting level of supplier effort to support an expected reliability growth.

For example, the point estimate of the MTBF results for the Radar X, shown in Table 6, is 202 hours.  If the same data were obtained for a prior operating period that resulted in an MTBF of 300 hours, we would be skeptical that 202 hours could be obtained in the future without applying corrective action.  Clearly, something is causing the MTBF to show a negative growth over time.  Alternately, if a prior period MTBF point estimate of 120 hours were obtained, the user would be concerned that an MTBF of greater than 202 hours could be obtained without any contracted corrective action from the supplier.  He would be paying for reliability improvement that is already there and in most cases already funded.

Thus, the reliability metric results from previous periods and an understanding of the reliability trends are important in deriving the negotiated contract reliability baseline. The factors affecting the past reliability growth trend in terms of present system configuration, previous corrective action effectiveness, and present corrective action implemented should also be consideration when deriving a negotiated reliability baseline.

More will be presented in the next sections about the configuration baseline of system components and its effect on the negotiated baseline and subsequent reliability improvement goal setting process element.  It is mentioned here to emphasize the importance of the need for past field reliability history information.  The Modeling and Analysis process step pulls the past reliability and failure trend information together, derives a reliability baseline and exposes the reliability growth trend history.   This information will then be used to evolve the PBL reliability improvement program.  The next steps will identify the feasible reliability improvements, establish a reliability growth goal, and provide a basis for the level of effort estimate for the reliability program improvements.

### SRU Repair Data

The system maintenance structure should be detailed to a lower SRU and sub-SRU level to the extent required to give visibility to the system’s repair history. The repair history information of main concern is the repair actions that were in direct response to the LRU removals shown in the LRU level failure date, Table 6 for the Radar System-X.  Thus, there will be a higher level, LRU, confirmed failure or induced failure recorded in the LRU Field Failure List and a subsequent recording of SRU repair action in the SRU Repair List.  Only repair data from the confirmed or induced failure causes is of interest.  Any repair or rework activity showing only an updating of the hardware should be excluded from the SRU List.

The SRU Repair Lists will reflect all repair activities associated with the LRU return.  All multiple SRU, secondary and dependent failures should be shown.  A primary and single point failure at the LRU level may generate more than one recorded SRU level repair action and should be included in the SRU list. Accordingly, the sum of the failure rates from the SRU List will not equate to the failure rate of the owning LRU shown in the LRU Failure Data Table.

The primary purpose of gathering the information concerning the SRU repair and rework activities is to set a baseline for the reliability improvement effects on the future repair activity in support of an improved LRU level field reliability.  Most of the material and labor cost pertaining to the repair of a LRU return is primarily reflected in the SRU repair levels.  Then, the SRU baseline establishes a base for the repair cost estimates.  These estimates will be conducted under a subsequent process step.

From our Radar System-X example, a SRU level repair list, Table 7, is constructed showing the total number of repair actions for each SRU and sub-SRU in response to the Table 6 LRU returns.  A failure rate is computed for each SRU along with an MTBF.

Table 7: Radar X SRU Repair History

## Scope Improvements

The Scope Improvements process step and elements, shown in Figure 10, carries the analysis of the field failure data from the LRU level failure analysis to the SRU and failure mode levels.  The main purpose of this step is to determine the feasible reliability improvements that may be realistically introduced to meet the customer’s reliability goal. The approach taken to improve field reliability is the elimination/reduction of known field failure modes and the counteracting of the effects of any future or anticipated wear-out effects.

Figure 10: Scope Improvements Process Step Elements

### 3.3.1	PBL Reliability Growth Activities

The PBL user’s future reliability expectation must be weighed against the present performance baseline to determine the growth expectation.  Then an assessment of the contribution of one or more of three primary PBL growth activities can be made toward reaching the goal.  The three primary reliability improvement activities under PBL are:

- Reliability Improvement through Design Changes

- Critical Item Refurbishment

- Pro-active Replacement of Marginal Reliability Items prior to failure (conditional maintenance)

### 3.3.2	Reliability Improvement Through Design Changes

This improvement activity focuses on the elimination of known equipment field failure modes through redesigns and equipment changes.  The activity uses the analysis of field failure information to define the targets for redesign activity.  The design changes will involve configuration changes to the hardware in terms of a circuit change, part change, or software/firmware changes.  The change may be a major update to the hardware involving a wholesale replacement of complete SRU or even LRUs.

The design changes must be within the limits stated in the PBL contract. The supplier will usually be granted the ability to introduce design changes that may change the design except in the case where performance characteristics or external interfaces are concerned.  The user will be involved in the approval of the design changes, particularly if they result in a change to the form, fit, or function of his equipment. The PBL contract may state that no changes to form, fit, and function are permit.

Reliability improvement may not be the only requirement for the update.  The user may also have contracted the supplier to make changes that would permit different performance or added capability to the previous system specification.  Then, the reliability improvement may be added with the performance driven changes.

Along with the actual redesign effort, the engineering effort to develop and test the change, a manufacturing effort entailing the production of the new hardware or change kits is needed.  This requires manufacturing material and labor.  Consequently, design changes, while allowing the largest amount of reliability growth, usually are more costly than the other reliability activities.

### 3.3.3	Critical Item Refurbishment

This improvement activity contributes most to sustaining the MTBF at the reliability goal by anticipating items with increasing failure rates due to wear-out and usage.  The activity identifies the repairable assemblies that can be returned to a like-new condition by an overhaul action.  These are items that exhibit some form of wear-out or performance deterioration over operating time.

The key to reducing the effect of the wear-out Critical Items is to anticipate the point of field failure of the item and to refurbish the item prior to its causing a primary failure mode in the field.  The activity is preemptive in nature; replace a marginally performing unit before failure.  The essential element in this activity is determining the defining measurable performance parameter that will provide an indication of performance deterioration.  This element could include output power readings, current demands, voltage drops, etc. or some form of on-board Built-In–Test (BIT) monitoring prognostics.

The PBL refurbishment activity will require the set-up of a refurbishment manufacturing process that may involve sub-contractors.  Along with the provisions for doing repair, the refurbishment manufacturing activity must be cognizant of the added spare components demanded by an item’s refurbishment.  Thus, there are added costs in doing a PBL refurbishment program as compared to fail-first repair demand driven activity.

### 3.3.4	Replacement of Marginal Reliability Items prior to Field Failure

This improvement activity deals primarily with wear-out items that are non-repairable.  These include seals, gears, bearings, o-rings, etc.  The activity identifies the items that are wear-out and establishes an inspection or test criteria that will allow detection of a marginal condition.  If detected, the wear-out item is replaced to prevent possible failure. The activity is preventative maintenance in nature.  The condition of the wear-out items is evaluated during the course of any repair of a returned LRU.

### 3.3.5	Wear-out Item Identification

Field failure data and records of previous maintenance provide information that can aid in the identification of wear-out or life limited items.  A primary failure caused by a wear-out item will show up in the field failure data as the primary failure cause for the returned LRU.  The information from the maintenance records may be harder to discern.  A gasket or o-ring may be replaced as a matter of habit or convenience without any documentation trail.  There may have been no criteria to replace the wear-out items and the assembler may replace a wear-out item because “it looks worn-out.”

Certain classifications of items exhibit obvious failure modes.  In [Reliability Analysis Center, 1995] “Reliability Toolkit: Commercial Practice Edition” a list of wear out items and an explanation of the reliability analyst job in assessing possible corrective action is explained:  In performing an assessment of the current products reliability problems, the underlying causes of each failure mode for high failure items must be determined.  The analyst must determine if a particular failure is due to a design deficiency or to wear or life limitation before a viable corrective action can be developed.  Certain categories of part have known wear out mechanisms and should be immediately regarded as suspect.  Table 8 is a list of such part categories.

Table 8: Categories of Life-Limited Parts, Materials, and Components

| Material Subject To Deterioration | Components with Chemical Reactions |
| --- | --- |
| - Insulation - Rubber - Adhesives | - Batteries - Propellants - Some capacitors |
| Moving Parts | Protective Coatings |
| - Bearings - Pumps - Actuators - Pistons - Crankshafts | - Paints - Anodizing - Plating |
| Parts with Electrical Contacts | Material Subject to Fatigue and Corrosion |
| - Switches - Relays - Connectors - Brushes - Commutators | - Metals - Concrete - Composites |
| Seals |  |
| - O-rings - Gaskets |  |

### 3.3.6	Pareto Primary Field Failure Modes

Knowledge of the present field failure modes and mechanisms is the key ingredient toward determining the potential growth activities.  A Pareto list of the failure modes should be made to determine the significant few that contribute most to the total failure count.  An example is shown in Table 9. More appropriately, the list should focus on the failure modes causing the removal from service. The user most often removes the faulty unit from service due to one primary failure cause.  Secondary and dependent failure modes should be disregarded at this time to improve focus on the primary failure types. The more detailed the list is in describing the failure modes and components/mechanisms causing the removal, the more accurate will be the assessment of the reliability growth activity to be applied.

Table 9: Failure Mode Pareto Chart Example

For example, we may have collected field data on our Radar system that shows that there were 58 confirmed failures of the Transmitter LRU (from Table 5).  With more detail we decompose these failure into failure modes.  We find that a Low Output RF Power failure mode exists.  We further decompose this failure mode to reveal more detail for possible corrective action.  We may find that there is a Transmitter Low Output RF Power failure due to overstressed Output Drive Transistor U1.  This last decomposition yields the detail we need to develop possible corrective action.  From this detail, we are able to specify a certain redesign requirement to the design team; redesign to eliminate the cause of the overstressed condition on transistor U1.

### 3.3.7	Effectiveness Factor

A determination of the impact of any planned failure reduction activities can be applied to the Pareto list of the primary failure types using an Effectiveness Factor (EF).  This factor is primarily determined by a judgment of the future effectiveness of the planned corrective action on removing or reducing the failure mode.

The judgment of the effectiveness of the improvement should be based on the particular corrective action applied in terms of the redesign effort taken.  For example, a redesign that completely replaces or eliminates a formerly high failure rate circuit can be assigned a very high EF. Conversely, a redesign effort that is considered to be only marginally effective in reducing a failure mode can be assigned a comparable lower EF.  A consideration must be given to any new failure modes that could be introduced with a redesign.  A particular failure mode may have been eliminated but what other possible failure types were introduced with the redesign?  System regression testing and environmental testing can be used to answer this question.

Testing of the redesign before fielding, including environmental testing at operational levels or higher, will aid in applying judgment in the selection of the EF. The key to using testing for this purpose is to adequately apply stress to the redesigned item.  The stress must be of adequate duration and level to gain confidence that the redesign will survive long-term field operation.  Application of an accelerated test scheme is highly recommended, where possible, including the use of Highly Accelerated Life Testing (HALT) test methods.

Design reuse, particularly the use of a design from an already fielded and proven system, can greatly reduce the risk involved in judging the effectiveness of a redesign effort.  It is highly desirable to stick to a design that has shown to work under field conditions.  A new design concept or configuration may have been developed since the initial design and fielding of the system under improvement action.  The redesign effort then has already been completed and tested.  The improvement task then becomes the incorporation of an already proven design into the system.  The EF applied to this improvement activity can be accurately determined by field data from the using system.

As a rule of thumb, Larry Crow in ”Methods for Reducing the Cost to Maintain a Fleet of Repairable System “ [Journal of the Reliability Analysis Center, Second Quarter, 2003] states: “Choose an average effectiveness factor based on the proposed corrective actions and historical experience.  Historical industry and government data supports a typical average effectiveness factor EF=0.70 for many system.”

### 3.3.8	Effects of Wear-Out and Wear-Out Mitigation

The Pareto list should also include the effect of any wear-out caused failure modes that have already appeared or are expected to appear during the PBL period.  The effects of any refurbishment programs and proactive-replacement activities can then be assessed against the wear-out items.  These two reliability activities may only show benefit in keeping the number of failures seen from a failure mode at a constant rate over the PBL period because of the increasing failure rate caused by future wear-out.  Still they are contributors to the total reliability planning.  On systems with a high percentage of mechanical components, the contribution of wear-out may become significant over the system’s expected operating lifetime.

We model a system using a basic series reliability model where the summation of the failure rates of each component determines the failure rate of the system.  Then, at every given point in a systems operating lifetime, the systems total failure rate will reflect the changing contributions of the different item failure rates. For systems composed of mechanical items, an increasing failure rate is expected due to wear-out dependent on the fatigue life of the material used and the strength degradation over time.  Wear-out items will show an increasing failure rate with operating time and each item type in a complex system will show different wear-out characteristics.

The combined effect of the change in failure rates of the contribution of item that comprise a system can be modeled using the so-called reliability “bathtub curve” shown in Figure 11.  The curve shows an infant mortality failure period where the failure rate of the system is decreasing usually due to the isolation and removal of substandard items from the system over test time.  A second constant failure rate period is shown, where the failures that occur in a system happen at a relatively constant average rate. Finally, an increasing failure rate period is shown, characteristic of items showing wear-out and an increasing probability of failure with time.

Figure 11: Reliability "Bathtub Curve"

The system’s failure rate, shown in Figure 11 as a blue line, is the collective effect of the items that make-up the system.  While the system curve shows a definite point at which the failure rate curve starts to increase, in actuality each item in the system exhibits it’s own characteristics curve.  Then, to mitigate the effects of wear-out on a system, we must individually mitigate the wear-out of each of the wear-out prone items.  This is the purpose of the PBL refurbishment and proactive programs.  The ultimate goal is to prolong the system’s failure rate in the constant failure rate period by replacing the wear-out items prior to their increasing failure rate period.

The two wear-out related mitigation programs that have been introduced here, refurbishment and pro-active replacement, are used to combat the effects of wear-out.  They are not meant to replace the effort that should be applied to investigate the wear-out mechanisms and attempt through a redesign effort to eliminate or reduce the wear-out failure.  Root-cause failure analysis will separate the mechanical component failures that may be address with one of the mitigation programs from those that are candidates for redesign.

In “Practical Reliability Engineering”, Patrick D.T. O’Connor states that mechanical failures occur due to two primary causes:  Overload leading to fracture and Degradation of material strength.  He further goes on to include in his list of mechanical failure causes other assembly and maintenance causes:

- Backlash in controls, linkages, and gears, due to wear, excessive tolerances, or incorrect assembly or maintenance.

- Incorrect adjustments on valves, metering devices, etc.

- Seizing of moving parts in contact, such as bearings or slides, due to contamination, corrosion, or surface damage.

- Leaking of seals, due to wear or damage.

- Loose fasteners, due to incorrect tightening, wear, or incorrect locking.

- Excessive vibration or noise, due to wear, out-of-balance rotating components, or resonance.

Mechanical failures, therefore, are targets for improvement under the redesign program.  The assumption that all mechanical wear-out failures can be reduced by a one of the mitigation programs may be costly when compared to the cost of a possible redesign effort. The emphasis should first be on possible wear-out reduction through redesign in lieu of an immediate decision to incorporate a refurbishment or replace before failure program.

### 3.3.9	System Maturity

The maturity of the system, particularly with regard to the accumulated field operating time and previously exposed failure modes, must also be considered when developing the list of PBL failure modes.  A system that has been recently fielded still suffers from infant mortality failures dependent on the quality of the production environmental screening process and pre-fielding reliability growth testing.  These early-life failure modes, although they are significant with regard to the improvement process, must be identified and separated from those that are characteristic of the failure modes that will appear during long-term PBL.  The infant mortality failure modes can be usually attributed to process or screening inadequacy during the system’s production phase. The goal of the PBL re-design effort should address the failure modes that are characteristic of the constant failure rate portion of the reliability hazard rate curve (bathtub).  This does not mean that the removal of infant mortality failures seen in the fielded system do not contribute to the attainment of the PBL goal, they do.  But, when dealing with reliability growth during the usually long-term PBL contract period of performance, it is important to consider the design limiting reliability items that are expected to appear after system maturity.

### 3.3.10	Infant Mortality Failures

Infant mortality failures are characterized as latent failures that usually reveal themselves after a short operating time or during the first applications of a stressing environment. Knowing this characteristic, a manufacturer will routinely use Environmental Stress Screening (ESS) to accelerate the exposure of failures prior to delivering the system to the user for field use.  The ESS is used to screen the equipment for marginally operating components and parts.  Additionally, it is used to screen for defect that could have been introduced during assembly of the equipment including process and workmanship problems. Without an effective pre-delivery screening process, the infant mortality failure will appear usually only after a short time of field use.

Infant mortality (early life) failures are mentioned here to point out the difference in the corrective action activities that can be applied to remove them versus the long-term failure mode type.   A different corrective action approach may be needed to reduce their contribution to the total expected failure count. Some possible infant mortality failure mode and corrective actions are:

The infant mortality failure mode may show a predominance of workmanship related defects that can be corrected by addressing a process or assembly procedure.  Failures of this type may be the incorrect installation of a component, piece part, or hardware.  Corrective action would entail a possible procedural change and added personnel training.

A particular part or component may exhibit an early-life failure trend that can be attributed to marginal performance under field operating conditions.  The marginality may be associated with a particular part vendor or manufacturing lot identified by a date code series.  Corrective action could entail replacement of the identified component with a screened and tested, known good, component during a LRU repair action.

The early-life failure type may be due to a design deficiency that reveals itself under a particular field operational condition.  The failure mode may be a stress dependent condition that is independent of the accumulated operating hours.  In this case, the failure occurs only when the system is subjected to a particular environmental condition.  Corrective action should include measurement and analysis of the field operating stress condition and a design effort to remove possible part overstressing.

## 3.4	Plan Refurbishment

Refurbishment entails the rework of repairable assemblies to a like-new condition.  It differs from a repair action in that the rework not only addresses the item or components of the assembly that have failed but also items that show wear-out or are expected to wear-out in the future.  Repairable units that show an increasing failure trend with time are targets for refurbishment action.  The Plan Refurbishment process step, Figure 12, includes the elements discussion of the actions needed to plan a refurbishment program.

Figure 12: Plan Refurbishment Process Elements

The approach to be taken for the refurbishment program to be effective is to establish a point where marginal performing items are removed from service prior to them causing a primary LRU failure.  This requires that we have some knowledge about the items wear-out characteristics over field operating time.  In this way, we are able to establish a point, measured in total accumulated field time, at which we should remove the item from service for refurbishment action.  By removing and refurbishing the unit we are preventing a possible primary LRU failure event.

The main ingredient to planning a refurbishment program is knowledge of the wear-out characteristics of the unit or component.  A review of past SRU inspection and repair history records is a starting point.  Emphasis on gathering information, not just on the primary failure cause, but also on any components showing marginal or degrading performance will lead to a Mean Time to Repair value, expressed in terms of operating hours, for each refurbishable SRU.  Life testing of a component under operational conditions will provide additional information.

Another method for defining the time at which a unit is removed for refurbishment involves the measurement of a wear-out characteristic with respect to an inspection or test parameter.  This method is based on the prior determination of a parameter as a basis for indicating a unit’s degradation with respect to its total operating time.  For example, the inspection of a tire and the measurement of its tread wear over usage can lead to the determination of a miles driven to tread depth parameter.  By gathering measurement data on returned units alone with their operating times, a method for predicting the time to a failure will emerge.

Refurbishment will appear to generate a higher cost in terms of repair labor and material than waiting for the units to fail because the items are removed from service prior to their time to failure.  However, the proactive approach toward preventing the item from causing a primary LRU failure will reduce the number of LRU removals and LRU repair actions.  A cost savings will be realized due to the reduced number of LRU repair actions and associated processing, testing, and transportation costs.

Also, without refurbishment, a failed SRU is usually only repaired to bring it to an operational condition.  Components that make up the SRU that show signs of wear will usually not be addressed until they cause a failure.  With the mix of repaired/replaced components and components still installed that are wearing out, the SRU time-to-failure becomes unpredictable.  Under refurbishment, the components that show wear-out are replaced as a matter of procedure. The goal of the refurbishment action is to return the SRU to a like-new condition and cause the time-to-failure to be predictable.

The effect of the refurbishment plan is to counteract the expected increase in failure rate of the item.  In this way, the failure rate of the item is predictable and manageable.  The most significant effect the refurbishment program will have will be to sustain the items contribution to the overall system failure rate at a constant level throughout the PBL contract.

## 3.5	Project Improvements

This Project Improvement process step, Figure 13, includes the effort to move the reliability improvements identified in the previous steps into a realistic program plan and schedule.  We will determine the plan for incorporating the improvements with regard to the user’s expectation.  This is an expectation of and achieved field reliability goal within a defined period of time.  In this process step, the improvement analysis results that were explained in the previous process steps are translated into an improvement plan from which a level of effort can be determined.

Figure 13: Project Improvement Process Elements

Program management plays a key role in the determination of the final improvement plan.  The subsequent analysis and failure investigation effort are only a part of the total number of factors needed to complete a program plan. The reliability improvement plan is an element of the total program cost estimate.  As such, the final negotiated price agreement will ultimately define the extent of the reliability improvements.

### Improvement Planning

A selection of the possible reliability improvements was made with the user’s reliability goal as an objective.  A time element is also involved with this reliability goal. The user will define, through the PBL specification, the expectation for field reliability growth.  The specification will define the attainment of a certain reliability goal/requirement by a certain PBL contract year.  Thus, an improvement plan and schedule must be developed that will incorporate the improvements identified in the previous process step with an expected completion time.  This will include the completion of any redesigns, manufacture of the redesign parts if needed, and the incorporation of the redesigns into the fielded LRU that will meet the user’s requirement.

The reliability improvement plan will include four phases:

- Improvement Design Phase:

- Improvement Incorporation Phase

- Full Improvement Incorporation

- Reliability Sustaining Phase

The Improvement Design Phase includes the effort for the planning and designing of the reliability improvements including any redesigns and refurbishment programs. Any testing, including re-qualification testing, will be completed during this phase. This phase includes the manufacturing/building of any update parts from the redesigns or update kits that will be installed into the equipment during the incorporation phase.  The field reliability during this phase is not expected to change except from the effects of a refurbishment or pro-active replacement programs activities.

The Improvement Incorporation Phase includes the effort for the actual installation of the reliability improvements and update kits into the fielded equipment. The field reliability will grow at a rate determined by the incorporation rate and discipline.  The refurbishment and pro-active replacement program are in place and operating.

Full Improvement Incorporation is the first full reliability measurement period after the updates have been incorporated into the equipment.  The full impact of the improvements on field reliability can be assessed against the reliability goal. Any new failure modes, previously undisclosed or introduced by the update incorporation, can be addressed.

Reliability Sustaining Phase includes the effort required to maintain the field reliability at the minimum specified level through continuous monitoring and failure mode mitigation. The refurbishment and pro-active programs will continue to operate.  A Failure Reporting and Corrective Action System (FRACAS) will be in place to allow identification of field failure trends.

### Identify Improvement Incorporation Discipline

The incorporation of well-designed improvements to address field failure modes is the essence of the improvement process.  A paragraph Reliability Growth Management, MIL-HDBK-189, states:

“The planned growth curve and milestones are only targets.  They do not imply that reliability will automatically grow to these values.  On the contrary, these values will be attained only with the incorporation of an adequate number of effective design fixes into the system.  This requires dedicated management attention to reliability growth.”

Actual reliability growth is achieved only with the incorporation of design improvements into the fielded equipment.  Having a completed design improvement means nothing to field reliability unless it is incorporated (installed) into the fielded equipment.  Thus, the rate of reliability growth is dependent most on the rate of incorporation of the changes (updates) into the equipment.  This rate is determined by the discipline used in incorporating the changes during the updating of the equipment.  The discipline to be used is a program management decision with consideration given to such things as equipment location, accessibility to the field equipment, equipment return rate, equipment update turn-around time, facility capacity, and the expected rate of field reliability growth.  Some of these improvement incorporation disciplines are:

- Forced-retrofit: Under this discipline the improvements are incorporated in the shortest possible time.  The changes are installed into the equipment regardless of whether the equipment has failed or not.  In some case, the changes will be installed while the equipment is in the field.

- Attrition-based Retrofit on LRU return: Under this discipline the changes are incorporated when the LRU is returned to the supplier for a failure.  The rate of incorporation is dependent on the return rate (MTBUR) of the LRU.  Once the LRU is received, the supplier will install the updates regardless of whether the SRU that is the subject of the change has failed.  All LRUs will be returned to the user with the improvement.

- Scheduled-retrofit:  This discipline is a controlled and forecasted method for incorporating the improvements into the field equipment.  The improvements are installed according to an incorporation schedule.  The equipment is removed from field service and the changes are made at a planned rate.  The field reliability growth rate is then predictable and controlled.

- Attrition-based on SRU failure: Improvements incorporated using this discipline are done when the SRU that is the subject of the change suffers a failure. The changes are incorporated in the SRU during the time the SRU is being repaired for the field failure.  The reliability growth rate is dependent on the failure rate (MTBF) of the SRU. Consequently, the rate of growth is small in comparison to the other disciplines.

A mix of incorporation disciplines may be used to make the changes to the fielded equipment.  Some improvements can be installed under one discipline type while another is installed using a different type.  However, each discipline type yields a different growth rate contribution to the total fleet growth rate.  The choice and mix of incorporation disciplines used must be made with consideration given to the total fleet growth rate expected by the user.

### Configuration Consideration during Improvement Incorporation

The choice of incorporation discipline presents an accounting challenge to the supplier.  Each SRU and LRU that has completed the improvement incorporation process must be traced. This trace ability permits the management of the field reliability growth.  The supplier will be able to determine the number of units that have been updated with the improvement changes and will be able to estimate the effect of the improvements on the total fleet reliability at any given time.  Additionally, the level of effort required to complete the changes, the work remaining, can be deduced from an accounting of the incorporated updates.

### 3.5.4	Incorporation Schedule and Reliability Growth Projection

A simple means for estimating the fleet reliability during the period of change incorporation.

can be derived by determining the present failure rate of the fleet equipment from the following formula:

(% of equipment updated) (Failure rate of equipment with change) + (% of equipment not updated)(failure rate of unchanged equipment) = present failure rate of fleet equipment

### 3.5.5	Radar X Example: Incorporation Planning

A field reliability growth to a system MTBF of 270 hours is the expected and specified reliability goal.  The 270 hour MTBF requirement sets the target of the reliability improvement analysis and planning.  After the improvement analysis process, we find that we will be able to attain this goal by reducing the field failures through redesigns and refurbishment activities to the Transmitter, Receiver, Signal Processor, and Display LRUs.  Using the Scope Improvement process step we have identified improvement activities in each of these LRUs that will reduce, with some degree of expected effectiveness, their field failure mode.  This is accomplished by analyzing the improvement needed to reduce failures at the SRU level.  Table 10 shows the results of the improvement analysis.  We determine that an improvement design phase of two years is needed to design, test, and manufacture the SRU level redesigns needed to reduce the failure modes.  We further determine that a full year is required to incorporate the changes into the user’s fleet of radar LRUs.

Table 10: Scope Improvement Process Results, Radar X SRUs

Xxxx = Refurbishment or Pro-active replacement activity

Xxxx = Redesign activity

Table 11 shows the plan for the improvement program and the projection of reliability growth.  During the first and second years there is no projected increase in LRU MTBF and consequently no system level reliability growth.  The incorporation of the improvement updates to the SRU begins at the beginning of the third year.  At the end of the third year, the installation of the updates has been completed. The MTBF at the third year shows an improvement but is not expected to be at the specified level because the full effect of the improvements is not felt until the beginning of Year 4.  The reliability of the system during the fourth year will be at the specified level.  The MTBF is sustained at the specified level from the fourth year to the end of the ten-year PBL contract period.

Table 11 also shows an estimate for the total number of LRU returns, confirmed failures, CNDs, and induced failures based on the MTBF growth for each of the contract years.  These figures will be used in the succeeding process steps to estimate the labor and material needed to support the repair of the system components.  Notice that the flight hour projection received from the user is used as a basis for these estimates.

Table 12 and 13 show the result of the SRU level improvement results and their effect on the number of SRU failures from year 1 through year 10.

Table 11: Project Improvements, Radar X Example

Table 12: SRU Improvement Projection, Year 1-5, Radar X Example

Table 13: SRU Improvement Projection, Year 6-10, Radar X Example

## Forecast Effort

The elements of the Forecast Effort process step are shown in Figure 14.  The estimation of the cost to execute the PBL contract over the period of performance is directly related to the reliability growth planning.  In the previous process steps, a field reliability projection was completed.  The projection was based on the incorporation of improvements to attain the reliability goal and the implementation of mitigation efforts to sustain the field reliability into the future.  The reliability planning and analysis that yields the projection permit the forecasting of future LRU and SRU repair demands.  This forecast of future repair demands is an essential element of the cost estimation tasks.

Figure 14: Forecast Effort Process Step Elements

The basic elements of the PBL cost estimate should encompass the future tasks of:

- Repairing the returned equipment including manufacturing and manufacturing support costs.

- Design, building, and incorporation of reliability improvements including engineering, test, manufacturing, and support costs

- Sustaining the reliability at the goal by including engineering support, field training, obsolescence mitigation, FRACAS, and future reliability improvements.

- Logistics tasks including asset accounting, spares level maintenance, transportation, and repair requisition tracking.

### Repair Cost Estimation

The estimation of the repair cost, including material and labor, will be determined from the total number of expected field returns that in turn is determined by the effect of the reliability improvement program.  The estimation of MTBUR for the operating period during the PBL contract is the basis for determining the repair demands.  The other essential cost estimation element is the cost per repair estimate for the SRU and LRU level repairs.  Having knowledge of the repair demands and the cost to complete the repair action, an estimate of total repair cost over the contract period can be made.

Figure 7 introduced the categorization of field returns for the purpose of defining the reliability performance metrics.  This same categorization scheme aids in the determination of the estimate of the total cost of completing the repair of the field returns.  MTBUR determines the total LRU repair demand.  Of this total demand, the confirmed failures and induced failures represent the number of LRUs that require some type of actual repair action to remedy a failure.  The CND category, on the other hand, represents the number of LRUs that require no actual repair action for a failure except testing.

Figure 15 presents a repair cost estimation model.  Included in this model are the major elements that contribute to an estimation of the total PBL repair cost.  The model does not take into account any updates or the incorporation of design improvements as a result of the re-design from the reliability improvement effort.  These costs are estimated separately.

The cost elements labeled as MTBUR are applicable to all returns.  Then, the cost estimates for these elements are found by multiplying the unit cost for each element by the total number of returns.  The additional cost for returning a CND LRU to field service would be the number of CND returns multiplied by the unique CND additional testing unit cost.  The unique testing includes any environmental or special testing used to attempt to duplicate a user’s failure.

The additional cost estimate for the actual repair of the returns following a failure, confirmed or induced, requires additional information depending on the fidelity desired in the cost estimate.  For example, if a standard average cost per LRU is used then the repair cost can be found by multiplying the

Figure 15: Repair Cost Estimation Model

number of LRUs requiring repair by the average cost per LRU.  However, if visibility down to the SRU repair cost is desired then the average SRU repair cost for each SRU type can multiply the number of expected SRU repairs, by type.  Then, the sum of the SRU cost estimates would represent the major part of the total LRU repair costs.

The accuracy or the level of confidence the estimator has in the SRU and LRU unit repair cost is dependent on the source of the historical repair data.  When possible, the source should include actual cost data from previous repair actions from the supported system.  Actual repair cost information from as like or similar types of LRUs or SRUs can be used as a substitute in the event that historical data on the supporting system does not exist.  This data will yield a better repair cost estimate and will permit a more credible estimate.

#### 3.6.1.1	Engineering Repair Support Costs Estimation

The Reliability Data Collection Costs and Repair Engineering Costs elements are shown in Figure 15 separated from the normal repair estimation flow.  These two elements play a supporting role to the repair activities.  Their cost estimation is not directly associated with the number of returns but must be determined by an understanding of the needed support activities required to sustain the repair organization.  Also, user requirements, such as failure reporting responsibility, will play into defining the extent of the data collection and engineering support role.

The Engineering Repair Support costs should include the cost associated with an engineering staff’s support of the repair of the returned equipment including technical support, repair process changes, part supplier interface, test equipment support, configuration and engineering change support, and special test administration. These tasks may be expressed, for cost estimation purposes, as a percentage of the average cost per unit repair.  Records showing actual support costs from past repair contract performance from the same or similar field system are unequivocally helpful in defining and justifying these cost estimates.

The Reliability Data Collection costs include the estimate for the collection of LRU and SRU failure data for the purpose of MTBUR/MTBF calculation and for the monitoring of field failures for new failure trends.  This estimation should include only the effort needed to collect the failure information from user documentation and test results.

#### 3.6.1.2	Radar X Repair Cost Estimation Example

We have seen how the total number of expected returns and the total number of expected LRU/SRU returns is an important element in the repair cost estimate.  We will refer to the Radar X system to provide an example of the formulation of these important factors.  Table 14 presents the projection of the LRU repair activity for the Radar X example.  The projected number of LRU returns, confirmed failures, CNDs and induced failures are obtained from the projected reliability improvement projection presented in Table 11.  Thus, for each year we have a forecast for the total number of returns for each LRU.  Table 14 presents a summary of the forecasted total LRU level repair activities for the entire period of performance.

Table 15 presents the summation for the total SRU level repair activities for the contract period.  This table is simply a summation of each of the projected annual SRU repairs shown in Table 12-13.  Table 16 indicates the total forecasted repairs expected for each of the SRUs.

Table 14: Radar X System Field Returns Projection

Table 15: Radar X Total LRU Field Returns

Table 16: Radar X System Total SRU Repair Summary

### 3.6.2	PBL Reliability Improvement Cost Estimation

Any future redesign required to achieve the reliability goal should be accounted for separately from the equipment repair activity.  The costing approach should be similar to a new design phase and should include the cost for engineering, manufacturing, and testing.  The cost to incorporate the design changes, the actual labor associated with its installation into the system equipment, may be included in the repair cost depending on the extent of the design change or the extent of the work needed to incorporate the change.  If the incorporation of the changes into the equipment is extensive, the cost estimate of the incorporation process can be separated and accounted for as an updating of the equipment as part of the reliability improvement cost element.

The redesign cost element will appear as a short-duration labor and material cost element of the overall PBL cost estimate.  The engineering portion of the redesign effort will be intensive during the improvement design phase.  After completion of the design, documentation, and testing of the redesign, the manufacturing of update parts or kits can commence and the required engineering effort will decline.

Finally, the incorporation phase can begin. The updated and redesigned parts are installed into the equipment at a rate determined by the incorporation discipline.  During this time, the amount of engineering labor should be low.  The engineering tasks during this phase should include only the effort to support the installation of the kits into the equipment and may include any special testing that may be required to validate the operation of the equipment following the change.

## Sustain Effort

The Sustain Effort process step, Figure 16, describes the effort required to support the PBL effort from the completion of the improvement incorporation phase to the completion of the contract.  The process includes the effort required to sustain the field reliability at the specified goal and to support the test and repair of returned equipment.

Figure 16: Sustain PBL Effort Process Elements

A sustaining engineering staff should be included in the PBL labor estimates to manage the system’s performance during the course of the contract.  This effort is separate from the effort to complete the improvement redesigns and is also separate from the effort required to support the equipment repair activities.  Some of the key tasks that must be covered under the sustaining engineering tasks are:

- Parts obsolescence mitigation including impact studies, periodic obsolescence surveys, part and vendor alerts, second source qualification, and lifetime buy decision.  The material cost associated with any expected obsolete parts might be included here.

- Reliability Failure Reporting System (FRACAS) including the effort required to inspect, test, and manage failure data on the returned equipment.  This effort will not only track the MTBF/MTBUR metric during the contract period but will also detect and analyze any new field failure trends to root cause.

- Future Reliability Improvement including the engineering effort required to implement design changes and improvements to the system to reduce the effect on system reliability from any yet undisclosed failure modes.  This effort will manage the improvement changes that may be needed to combat a future failure trend.

- Field support and customer directed improvement studies including the effort required to support studies requested by the user for performance improvement studies, possible software upgrades, or user training.  The actual effort to perform the equipment changes resulting from the findings of the studies should be accounted for as an over-and-above cost element to PBL.

### 3.7.1	FRACAS

Maintenance of a Failure Reporting and Corrective Action (FRACAS) system provides a means of gathering field failure data and equipment usage information during the entire period of performance.  This information is most important to the supplier to permit the identification of new failure mode and failure trends that may degrade the reliability of the system below the PBL goal.  The identification of the new failure trends is a first step in the supplier’s ability to develop a corrective action that can be quickly incorporated into the fielded equipment as design changes.  The identification of failure trends may also lead to changes to the refurbishment or pro-active replacement programs as another means to mitigate the cause of the failure trend.

FRACAS systems are as varied in scope and presentation among equipment support organizations and industry.  The common purpose of all the information systems is the desire to collect the failure information as a beginning step in identifying the need for improvement.  The better FRACAS systems, the ones that threat a field failure as an opportunity for improvement, are circular in nature following a closed-loop process from failure identification, corrective action development and implementation, and effectiveness monitoring.  An illustration of a closed loop reliability FRACAS Process from Raytheon System Company “FRACAS Best Practice Process” is shown in Figure 17

Figure 17: Closed Loop FRACAS Process

### Obsolescence Mitigation

A major challenge in providing long-term support for an electronics system is the management of repair parts stock with regard to the influence of parts obsolescence.  No product, material, or part is immune to the risk of diminishing manufacturing sources and material shortages. The driving factors in the diminishing manufacturing sources, referred to as DMS, are the reduction of expected life cycle for microcircuit technology and longer support requirement in terms of service life expectancy, particularly for military systems.

Brian Tepp, in “Managing the Risk of Parts Obsolescence” points out that the expected life cycle for microcircuit technology, Figure 18, has shifted from an expected market availability of 20 to 25 years in the 1960’s and 10 to 15 years in the 1980’s to two to five years or less today.  This means that newly designed systems will run into parts shortages in as little as two years from design inception, not

Figure 18: Microcircuit Life Cycle Expectancy

production.  This means that a system having a long design-to-acquisition lead-time suffers the influence of DMS even before the production phase and initial fielding is completed!  Semiconductor technology could change over seven times during the acquisition cycle which could cause significant risk that components selected during system development and demonstration might be obsolete before initial operating capability or sooner.

Along with the reduction in the microcircuit life expectancy is the added expectancy of system service life.  With service life extension programs, support requirements for military systems have increased to 25 to 30 years.  Figure 19 presents the life cycle for a number of major weapons systems where the expected phase out of the last model is extended past 35 years.  For a support and maintenance activity, the worst-case scenario is having a nonfunctioning system that cannot be repaired because the required replacement part is no longer available.  Thus DMS directly affects the readiness and availability of a fielded system throughout its service life cycle.

### PBL Obsolescence Mitigation Program

DMS is a condition brought about when the last known manufacturer announces his intention to discontinue production of an item or group of items still required for systems support. The thrust of the PBL obsolescence mitigation program is to assure the ongoing availability of electronics and non-electronics repair parts to sustain the repair of the fielded equipment throughout the contract period of

Figure 19:  Life Cycles for Major Weapons Systems

performance. Without a doubt, one of the biggest factors to the assurance of future repair availability is the initial selection of part type and part manufacturer during the initial design phase of the system development program.  Thus, a system’s initial designer and manufacturer have a large contribution to the long-term support posture by his initial selection of parts. A standard parts selection process, where parts are selected from a list of proven and stable component suppliers, helps to assure that parts will be available in the future.   On first impression, an initial system’s designer and manufacturer, who is later contracted to provide PBL support, is then better positioned to provide DMS mitigation.  However, the ability for a PBL supplier to provide mitigation of DMS is most dependent on the effectiveness of his PBL parts obsolescence program.

A PBL parts obsolescence program should be proactive and reactive in nature.  The ability of the program to provide advanced prediction of part obsolescence is the proactive portion and the method of the response to pending or immediate parts obsolescence forms the reactive part.

- Proactive:  The methodology in place that provides for the monitoring of component availability and component supplier status.  This component “health” monitoring can be accomplished by close communication and liaison with a component supplier.  Membership in an industry-wide, shared, component availability information system is essential to reducing the parts obsolescence notification time (time between the point a component supplier decides to discontinue a part and the point the component user is notified).  Participation in part obsolescence alert programs can sometimes provide up to a one-year projection of a component’s availability allowing PBL supplier reaction time.

- Reactive:   The response procedures the PBL supplier uses in response to the notification of a component’s diminishing supply.  The common responses that the PBL supplier can initiate to mitigate DMS are:

- Establish second source of component supply.

- Investigate an alternate, available, part in the system’s design application.

- Procure sufficient repair stock of the DMS component prior to complete discontinuance.

- Redesign circuit/SRU/LRU to remove need for the DMS component.

### 3.7.2.2	Parts Obsolescence Program Considerations

The obsolescence responses will entail different levels of supplier effort.  The most costly response is the redesign response in which a design, test, and manufacturing of a new SRU is involved. This is by far a last resort response if the reason for redesign is parts obsolescence only.  However, if the parts obsolescence issues are coupled with a need to redesign due to a need to eliminate a known field failure mode then the cost of the redesign effort can be more justified by the expected reliability improvement.

The establishment of a second source and the investigation of a possible alternate part for application into the design to mitigate a DMS will incur engineering costs.  These cost are directly related to the level of investigation and testing required ensuring that the alternate part or component supplier can provide the minimum system performance.  In some case, the testing may require environmental qualification testing including thermal or vibration.  In some cases and dependent on the components usage in the system, flight and safety considerations will be involved that may lead to flight testing before actual fleet deployment of the new component.  The DMS response translates into a need for a sustaining engineering level of effort that should be part of the PBL cost estimate.

The procurement of a sufficient repair stock of a DMS component to ensure that the PBL supplier can replace a possible DMS designated component failure is commonly called a life-time-buy response.  The decision to respond to a DMS using a life-time-buy is influenced by the expected failure rate of the component, the life expectancy of the system’s support requirement, and the component cost.  Key to the determination of an expected life-time-buy quantity is the past component’s repair usage data or failure rate.  This information is commonly found in the FRACAS database.  Thus, parts obsolescence management drives part of the requirement for the FRACAS sustaining task and cost estimate.

A foolproof method for estimating the future cost of future parts obsolescence is

### Field Support

Field Support of the system equipment is an integral part of the PBL equipment maintenance concept.  From Figure 7, we see that field returns consist of actual confirmed equipment failures, CNDs, and Induced failure types.  Our discussion thus far have focused on the supplier’s influence on the number of returns due to equipment failure, where a reliability improvement program has been planned for incorporations of fixes to reduce equipment failures and its contribution to MTBUR.  Field support allows the supplier to influence, to varying degrees, the two remaining components of MTBUR.  The degree of influence of the PBL field support is dependent on the contract terms and the funding received.

A field support staff is typically based close to the equipment user’s operational sites. The staff is usually permanently located at the various sites and in some cases will actually deploy with the operational military unit during field exercises, fleet deployment, and increasingly, armed conflict. In some cases, the user will mandate a level of field support from the supplier and will include this requirement as part of the contract requirements.  On others, the supplier must justify the field support staff as a necessary element to PBL success or as the most cost effective solution in terms of the user’s desired performance goal.

Field support allows the supplier the ability to closely monitor the performance of the equipment in the field.  A difficult field failure mode can be more rapidly corrected using the usually more experienced supplier-trained field support personnel. The contribution of a field support staff PBL will also include:

- CND Reduction

- Induced Failure Reduction

- Field Failure Investigation

- Rapid User Support Response

- User Training

- Forward Repair Capability

# CHAPTER IV                                                                                                                                                                                  SUMMARY & CONCLUSION

A process for the planning of a reliability improvement program under a Performance Based Logistics contract has been presented in this report.  PBL contracts are becoming more frequent as part of the governments push for reduced defense system acquisition and support costs.  Defense contractor’s who desire to benefit from these future PBL contracts must develop processes and procedures aligned to the customer’s expectation of long-term performance and support programs.  Field reliability will drive future contract acquisitions.

REFERENCES

- Benjamin Franklin, Letter to M.Leroy ,1789

- Naval Inventory Control Point Performance Based Logistics Guide for Industry, 2002, NAVICP

- Reliability Analysis Center, 1995, Reliability Toolkit: Commercial Practice Edition

- National Aeronautics and Space Administration, 1998, NASA-STD-8729.1 Planning, Developing And Managing An Effective Reliability And Maintainability (R&M) Program

- George W. Stimson, Introduction to Airborne Radar, 2nd edition, 1998,

- Patrick D.T. O’Connor, Practical Reliability Engineering, 3rd Edition, 1991,

- Military Handbook, Reliability Growth Management, MIL-HDBK-189, 1981

- Mark W. Maier and Eberhardt Rectin, The Art of Systems Architecting, 2nd edition, 2002, CRC Press LLC

- Failure Reporting, Analysis, and Corrective Action System (FRACAS), Best Practice Process Document, July 29, 1999,	Rev F, Raytheon

- Larry H. Crow, Methods for Reducing the Cost to Maintain a Fleet of Repairable System, The Journal of Reliability Analysis Center, 2ndQtr-2003

- Brian Tepp, Managing the Risk of Parts Obsolescence, COTS Journal, September 1999

- Walter Tomczykowski, Program Managers Handbook-Common Practices to Mitigate the Risk of Obsolescence, The Journal of Reliability Analysis Center, 4thQtr-2002

- PBL Army Implementation Guidebook, May 2002

- Doug Monin, and Todd Mellon, Ross Haines, NAVAIR Assessment of Organic Vs. Commercial Repair, Presentation to Navy Best Value Analysis Seminar, May 2001

- K.C. Kapur, and L.R. Lambeson, Reliability in Engineering Design, 1977, John Wiley and Sons